Roads and Infrastructure

Weekly member briefing

Edition 59

Please find below a brief update on various key areas of work. These briefings are available for reference on the new Member Zone system, as well as specific information sheets.

Please let us know if you find these briefings useful, and if there is any specific information you would like or alterations to the format.

The updates are designed for you to be able to easily answer any constituent queries.

You can find details of notable service disruptions on key service areas like bin collections and street lighting on the Council website here: Service Status (argyll-bute.gov.uk)

As well as the updates on notable roads schemes in the table below, the whole roads capital programme is available online – you can access the full list of schemes here: https://www.argyll-bute.gov.uk/roads-capital-programme-0

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Notable road schemes Almost £100,000 of overlay works on Tiree will be completed this weekend and following that we will prepare to kick off the Mull schemes w/b 4th July. We expect to be working through these schemes over a 6-7 week period. | Notable roads schemes Stirling Street and Fraser avenue in Helensburgh set to be resurfaced next week. Works were underway in William Street but have been delayed due to a burst water pipe – Scottish Water are in attendance today which should allow our team to restart their works next week. Blue bin service Following last week’s update about the fire at the facility in Linwood where we take our blue bin recycling, we’re happy to advise that the plant has reopened and we are using it again as normal. | Notable roads schemes The focus this week has been on completing all pre surface dressing works ahead of the surface dressing contractor starting the laying operation. Campbeltown Esplanade Planned repair works to the revetment at Campbeltown Esplanade are ongoing and should be finished next week. | Notable roads schemes The £150,000 scheme on the A8003 Glen Caladh - Bennien Mor is underway – this will see edge strengthening to the carriageway and the construction of new passing places, and it expected to last around 30days. Rothesay pontoons The contractor is now on site and works are underway. Dunoon Rally Support is in place for the Dunoon Rally including additional bins in and around the town and preparing Dunoon Stadium for use as part of the event. A886 landslip at Leanach Following last week’s update we’re happy to advise that members should see work starting on this scheme within the next couple of weeks. | Summer bedding Good progress is being made with the summer bedding planting across the Council area in time for the main part of the tourist season. FASTER EVC project We have been working with HITRANS to look to deliver new EVCs across Argyll and Bute as part of a regional scheme including Western Isles and Highland councils. HiTRANS are leading on this scheme across all three areas – unfortunately there has been an unexpected delay with the procurement meaning the project has been delayed. We are meeting with HiTRANS and the other partners and will look to provide a further update when we have an agreed timeframe. |

This is a photo of a recently planted out bedding display at Caste Gardens in Dunoon: