Roads and Infrastructure

Weekly member briefing

Edition 83: 3rd February

Please find below a brief update on various key areas of work.

Please let us know if you find these briefings useful and if there is any specific information you would like or alterations to the format.

The updates are designed as a resource for you to be able to answer constituent queries.

You can find details of notable service disruptions on key service areas like bin collections and street lighting on the Council website here.

As well as the updates on notable roads and footway schemes in the table below, the whole roads capital programme is available online – you can access the full list of schemes here.

You can view all member briefings on the website

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Road schemes Good progress has been made with the £100,000 scheme on the A816 at Kilninver we advised of last week – we expect these works to take around another fortnight | Road schemes Capital footway work along the A814 at Faslane was delayed slightly and will now commence next week. The work includes resurfacing and kerbing improvements and is expected to complete within 2 weeks. A temporary footway will be in place while work is ongoing Kilcreggan Ferry Terminal consultation The Kilcreggan Ferry Terminal consultation launched earlier this week, and will run until 12th March. The council needs to make improvements to the ferry terminal infrastructure at both Dunoon and Kilcreggan to ensure safe and reliable berthing for the new passenger-only vessels that Transport Scotland is bringing into operation in 2025. These upgrades will deliver a range of benefits for passengers and will ensure that both terminals can accommodate larger vessels, resulting in wider economic impact throughout the area. The project team developed several options to meet these requirements and it is these options we are asking for feedback on. | Road schemes A816 Barrichbeyan bends Work has progressed well on the £170,000 capital scheme along the A816, with bulk excavation of rock plus carriageway widening 95% complete. The final works will be formation of a new filter drain and verging The teams are working on general maintenance on Islay with focus in particular on pothole repairs. In addition we have secured the assistance of contractors for pothole repairs on Jura | Road schemes Footway improvements including resurfacing and drainage work on the A844 are expected to complete next week. In Cowal work continues on the U12 Succoth Road, which is a scheme jointly funded by the forestry owner. This work will be ongoing until mid-March. Lining work The majority of lining work on Bute is now complete In Cowal there are still some refreshing of existing markings in Dunoon town centre, as soon as we have a suitable weather window the contractors will return to complete this work. This is expected before the end of March | Public convenience charging project We are in the very final stages of the procurement process for the works contract to install charging infrastructure at 16 of our high-footfall public conveniences, following additional the confirmation of additional Crown Estate funding. This project will see contactless card payment options being provided in addition to cash, and any older infrastructure decommissioned. Once we have the kick-off meeting with the successful contractor we’ll provide further information on a timescales. Roads capital programme Officers are currently in the process of developing draft programmes for capital schemes this year, based on different funding models. Initial drafts have been pulled together and are now in the process of being reviewed by our area-based roads engineers. This is a key part of the process because the survey data, which is generated from an automated machine based survey, may not always capture any winter deterioration to the network. There was a recent member seminar on the roads capital programme, the slides from which are available here, and there is a specific information sheet which is available here. |