Roads and Infrastructure

Weekly member briefing

Edition 106: 14th July

Please find below a brief update on various key areas of work.

Please let us know if you find these briefings useful and if there is any specific information you would like or alterations to the format.

The updates are designed as a resource for you to be able to answer constituent queries.

You can find details of notable service disruptions on key service areas like bin collections and street lighting on the Council website here.

You can view all member briefings on the website

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates The team have finished surfacing works at Croft Road and are currently resurfacing at Croft View. The widening elements of the capital job at Kilninver on the A816 and will be moving on to the surfacing elements next week. Bus partnership fund We are working with HiTRANS to look at the feasibility of bus triggered/priority traffic lights at the Lochavullin junction and at the entrance and exit to Oban High School. These locations can be challenging for buses during peak times, and this can negatively impact the overall flow of traffic. We have an external design team working on an options appraisal at the moment. We’ll look to provide an update on this towards the end of August. | Roads updates The surface dressing contractor was looking to progress schemes in Lomond over the course of this week but have been prevented from doing so because of the weather at points. They are hoping for a drier spell next week to progress schemes at Kidston Drive and Cumberland Avenue – these have got underway today. Barrier works The barrier works have been completed this week on the A817. Streetlighting Street lighting works at Rosedale gardens are expected to be completed by middle of next week | Campbeltown flood scheme Burnside Street is now re-opened while Witchburn road is now closed to allow for essential drainage works to progress safely. We’re shortly looking to arrange a public information event at Dalintober Primary School about the further phase of works at Dalaruan Street. We’ll hopefully confirm a date for this shortly. Roads updates Surface dressing has been completed in Kintyre and the contractor is now moving on to Islay. Our teams are just finishing the surfacing works on the U16 Killypole. The jetpatcher has been on Jura this week then moving on to Islay for a week before going back to the mainland. | Bus service 302 We are discussing with SPT the jointly held contract for bus Service 302 linking Carrick Castle, Lochgoilhead and Helensburgh. The intention is to alter the service to better coincide with school finishing times at Lochgoilhead Primary School Roads updates The footway surfacing works at Ardenslate are now complete. The road surfacing works near Argyll House are now complete and the lining contractor is in today to paint new lines. Highland games/gatherings The team are busy doing preparatory works to support the Bute and Cowal gathering events to ensure they can go ahead smoothly. | School minibuses Over the summer period we look to carry out essential maintenance to our substantial fleet of school minibuses. We do this at a number of vehicle workshops in depots across the area – this includes bringing vehicles form the islands onto the mainland to be worked on. We also look to make these available for community groups to hire while they are not in use for school runs, getting the best use of these assets and supporting groups in terms of their events and functions. Hires can range from transporting sports teams to cub scout activity days. |