Roads and Infrastructure

Weekly member briefing

Edition 107: 21st July

Please find below a brief update on various key areas of work.

Please let us know if you find these briefings useful and if there is any specific information you would like or alterations to the format.

The updates are designed as a resource for you to be able to answer constituent queries.

You can find details of notable service disruptions on key service areas like bin collections and street lighting on the Council website here.

You can view all member briefings on the website

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates Capital footway work is ongoing at Miller Road and Kerrera Terrace in Oban. Kerrera Terrace footways are benefitting from re-kerbing work along with resurfacing. Miller Road is benefitting from block paving work and both schemes are expected to complete at the end of next week. Marine A number of cruise ships are visiting Oban and using North Pier and the pontoons to bring guests ashore via tenders. There are also a few tall sailing ships berthing at North Pier bringing people into Oban both as passengers of the ships and individuals coming to view the ships. The photo below was taken of a tall ship from the water by our harbour staff earlier in the week | Roads updates The £112,000 surface dressing scheme on the Old A82 at Luss has now completed. Kidston Drive and Cumberland Avenue surface dressing schemes have also completed today. The completion of the above schemes means that all capital surface dressing work is complete in the Lomond area Hermitage Park Hermitage Park has been awarded a Green flag, for a fourth consecutive year, in recognition of its status as one of best parks and greenspaces in Scotland. The Green Flag Award is the benchmark for excellence in green spaces and recognises the hard work of managers, staff and volunteers who help ensure that outdoor areas provide the public with a safe, clean and inspiring local environment. | Roads updates The slurry seal of footways commenced in Bowmore this week. This maintenance treatment will improve and prolong the surface of the footway. Surfacing work is scheduled to commence on the A816 at Barrichbeyan week commencing 31st July. Islay bin collections Unfortunately, due to high levels of staff absence due to pre-planned leave and sickness, we have been unable to crew our smaller bin lorry on Islay this week. This lorry services less accessible properties on what are referred to as ‘’awkward access’’ routes. We are working hard to catch up on outstanding collections for these customers and been providing updates through our service disruption channels. . | Roads updates All surface dressing schemes along the A815 and the A885 have now completed. Capital footway improvements along Ardenslate Road outside Dunoon Grammar School are ongoing. Westlands household waste recycling centre Renewi, who operate this site on behalf of the Council, have advised us that they have had to delay their planned surfacing work This was scheduled to commence on Monday 24th July Renewi have advised that this work has been rescheduled to commence week commencing Monday 7th August. | Surface Dressing Surface dressing is well underway across the council area. The work consists of a layer of bitumen being applied on the road to which stone chips are added. Previous briefings explain the process in more detail. Once the chips are laid they are rolled into the road using rubber wheeled rollers. As part of the process there are loose chips, some will become embedded with traffic and others will be swept up as part of the after care process. During this process 20 MPH signs are put out and it is important that road users keep to the reduced speeds to allow the chips to become properly embedded and also to prevent damage from flying chips from vehicles travelling too fast. Funding for internal electric vehicle chargers We have been successful in securing just under £100,000 of funding from Transport Scotland’s Switched on Fleets fund. This will allow us to install new chargers at a number of priority office, depot or school sites, filling gaps in our internal network and enabling us to bring new electric vehicles into the fleet in these areas: Bute: Rothesay Joint Campus and/or Union Street hub office Tiree: The Business Centre, Crossapol and/or Crossapool Depot and/or Tiree High School Oban: Oban High School Islay: Islay High School and/or Jamieson Street hub office and/or Gartbreck CA/ landfill site or other single depot site Campbeltown: Grammar School and/or Kintyre House hub office and/or Roading Depot This funding is for chargers for internal use e.g. only for Council/partner vehicles, not for public use. This does have the effect of expanding the public network though, in the sense that it alleviates pressure on the public network from Council/public sector vehicles, freeing those chargers up for public use. |

Photo below showing the Tall ships in Oban