Roads and Infrastructure

Weekly member briefing

Edition 111: 18th August

Please find below a brief update on various key areas of work.

Please let us know if you find these briefings useful and if there is any specific information you would like or alterations to the format.

The updates are designed as a resource for you to be able to answer constituent queries.

You can find details of notable service disruptions on key service areas like bin collections and street lighting on the Council website here.

You can view all member briefings on the website

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates The surface dressing contractor will be carrying out overlay work on the U009 in Dervaig along with some patching work in Tobermory. This is scheduled to commence next week and is part of a £38,000 capital scheme Lining Our lining contractors have confirmed they are aiming to attend w/c 28th August to carry out required lining work on the A816 Kilninver following recent capital improvement works. Mossfield Park Ground and stadium preparation is underway ahead of the MacAulay Cup shinty final between Kingussie and Oban Camanachd this Saturday (19th) | Roads updates Surfacing work has commenced on East King Street and Adelaide Street; both are expected to continue through next week. Lining The lining contractors have completed work on School Road and other surrounding streets throughout Rhu this week. They are planning to return in August to carry out what we call revenue lining works which are things like disabled bays and give way road markings. It is expected on their next visit that any required lining work on the newly surfaced Redgauntlet Road will also be completed. | Roads updates Work has now completed on the A816 Barrichbeyan bends (phase 2) Scheduled work on the A819 at Electric Cottage will commence next week. Capital footway improvement work in Bowmore has also completed. The jet patcher will be attending Colonsay to carry out required safety repairs. Ardrishaig recycling container The large recycling bank in the car park in Ardrishaig will be replaced with smaller wheeled bins. This is being carried out to remove the need for the large skip wagon from Renewi having to negotiate the car park and also due to the limited space for the larger container/skip. The wheeled bins will be serviced with council bin motors which are more manoeuvrable in the car park. The capacity will be reduced versus the capacity available from the container but experience at this location would suggest the reduced capacity is sufficient. We will keep this under review. | Roads updates Surfacing works commenced this week on Bute at the following sites: A886 Rhubodach UC5 Glecknabae UC11 Castle Street, Port Bannatyne With machine patching works at the following locations: A844 Albert Place at the Bishop Street roundabout B881 High Street UC58 Serpentine Road UC64 Union Street In Cowal, footway improvement work on the UC16 Clyde Street is now complete. The capital scheme on the A8003 Tighnabruach commenced this week. This includes work to widen the remaining single track section about 1mile north of Tighnabruaich from the end of last years’ scheme northwards to the TV mast. This is part funded through the Strategic Timber Transport Scheme (STTS) | School Transport. School transport resumed this week with no major issues reported. Any minor issues such as issues with parking etc. are currently being resolved in liaison with individual schools. Did you know that, every school day, we transport just under 3,000 pupils to 78 different schools within the Council area? Over and above this we provide transport to another four schools outwith the area for religious or specialist education reasons. We have an FAQ sheet which we have attached to the email with this issue of the briefing – we will also upload it to the online Member Zone resource library. |