Roads and Infrastructure

Weekly member briefing

Edition 118: 6th October

Please find below a brief update on various key areas of work.

Please let us know if you find these briefings useful and if there is any specific information you would like or alterations to the format.

The updates are designed as a resource for you to be able to answer constituent queries.

You can find details of notable service disruptions on key service areas like bin collections and street lighting on the Council website here.

You can view all member briefings on the website

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates Streetlighting | Roads updates | Roads updates . | Roads updates Bute Works will continue on Ladeside Place footway/street lighting scheme from Monday 9th October. The squad has been assisting with capital works in Dunoon this week. Cowal B8042 Victoria Rd/Hamilton St works are now complete. Additional machine patching for A815 Marine Parade and Alexandra Parade between Kirn Brae and Port Riddle/Cragroy will complete by Friday 6th October. The A815 Shore Rd Sandbank resurfacing due to commence next week from Monday 9th October and should be complete by Friday 13th October. Works ongoing on A8003 View Point Southwards STTS scheme for the final section of earthworks and rock breakout for carriageway widening. Carriageway construction commence next week and will continue into November Dunoon Link Span open |  |