Roads and Infrastructure

Weekly member briefing

Edition 138: 1st March

Please find below a brief snapshot of both the huge range of work being undertaken across the area by Roads and Infrastructure staff this week.

The updates are designed as a resource for you to be able to answer constituent queries.

You can view all previous weekly member briefings on the website

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates The capital surfacing scheme on the C32 Glencruitten completed this week. Glen Lonan Overlay work is scheduled to recommence in the middle of March. Mossfield Stadium Vandalism Unfortunately we have been made aware of recent vandalism at Mossfield Stadium and we will be working closely with the Mossfield Project Group to find solutions for improvements. Police Scotland have been informed of the vandalism. Waste Composition Analysis A number of houses in Oban have been randomly selected to help gather intelligence about residents waste and recycling habits. The ‘composition analysis’ is being carried out in collaboration with Zero Waste Scotland. A different vehicle is used for collections with the collected material being taken to a facility to be analysed. The process will allow us to develop a better understanding of how people use their waste and recycling bins including: • The different types and amounts of waste generated. • The different types and amounts of materials being recycled. • The most common items that are not being recycled. The process will also help shape future communications including social media campaigns to improve recycling. No personal data is being collected. The contents of each bin are being combined with the other properties before analysis there is no possibility of identifying which property has placed items in the bins. | Roads update We are carrying out some machine patching on the A814 near to Cardross Crematorium next Tuesday which will be followed by machine patching at Dalmore Crescent on Wednesday & Thursday. These works are to address major defects on the carriageway. Blackhill Civic Amenity site Work to carry out surfacing and improvements to internal roads to improve the flow of traffic, at Blackhill amenity site has now been completed, with the exception of the lining work which will be carried out by an external lining contractor. Cardross Crematorium The crematorium will be closed on Monday 4th and Tuesday 5th March to allow equipment to be serviced. The funeral directors who use the facility are aware of the scheduled closure and bookings have been taken to accommodate these works. | Roads update Work continues on the capital footway scheme in Bruichladdich, Islay. The scheme will see the footway be widened to the standard 2 metre and create more pedestrian access in the area. The gulley motor has been carrying out gulley cleaning in Lochgilphead and Ardrishaig this week. The gully machine works like a vacuum and sucks out debris in the base of the gully. Most roadside gullies are built with a sump which collects road debris. This helps to keep the debris out of the collection pipes and reduced blockages. Brackley Cemetery Work to improve the private road surface leading to Brackley cemetery has been scheduled to commence on 11th March. The work involves laying unbound material to the road between the forestry road and cemetery. The works are being funded through the cemetery improvement fund allocated to Area Committees. This is date is dependent on the final legal document being signed and returned however as all draft documents have been agreed we do not envisage any delays. B842 - Whitestone Bridge Repair work is scheduled to commence on the Whitestone Bridge on the 18th March and is expected to take around 6 weeks to complete. The road will remain open and under traffic management throughout the duration of the work. Bolgam Street Public conveniences There has been some vandalism at the toilets this week and attempts to start fires. The toilets have remained opened and are being monitored. We will be liaising Police Scotland on this matter. There are also issues with the Scottish Water sewer which provides drainage to the toilet block and nearby properties. It is understood that the drain is being misused by one of the properties which is causing blockages. Environmental Health and Scottish Water are aware of the issues and are dealing with the matter. As an interim measure our operations team have carried out some clearance works to ease the blockage. | Roads updates In Cowal we will be completing capital footway work at Hafton Court this week. The tractor and flail have been reducing scrub on the Glendaruel West road. We have been carrying out surface repairs following safety inspections. On Bute we have been continuing with capital footway work on Marine road and pothole repairs following safety inspections Blairmore Coastal Wall Temporary repairs have been carried out to the coastal wall at Blairmore. The team are currently looking at more permanent design options. | PC contractor We met with the contractor earlier this week and they have committed to carrying out a full review of their installations as well as background computer system. The systems will remain deactivated and the toilets will remain free entry until the contractor can confirm they have rectified the faults |