Roads and Infrastructure

Weekly member briefing

Edition 140: 15th March

Please find below a brief snapshot of both the huge range of work being undertaken across the area by Roads and Infrastructure staff this week.

The updates are designed as a resource for you to be able to answer constituent queries.

You can view all previous weekly member briefings on the website

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads update Crews are continuing with general maintenance across the area, which includes tasks such as potholing and ditching, which is in addition to surfacing works at Glen Lonan and footway works at Mill Park. The team from Oban will be on Mull supporting the local squad next week to carry out surfacing work at the sea front in Tobermory. Oban Harbour Revision Order Next week we will be issuing responses to representations made for the Harbour Revision Order. Mull bus timetables Mull bus timetables are going to change due to the introduction of the CalMac Summer timetable on 29th March 2024. Timetables have been tweaked to ensure good connections between bus and ferry are maintained. Waste composition analysis This exercise completed successfully and we are now awaiting the results. The material was taken to a specialist contractor for sorting and analysis. | Roads update Carriageway machine patching is underway at Machrie Drive in Helensburgh and will continue into next week. Resurfacing works at Jeanie Deans Road, Guy Manning Road, Red Gauntlet Road and Tallisman Crescent are expected to complete next week. This is a capital footway scheme that has benefitted from an £85,000 spend to improve the footways in these areas. | Roads updates The main focus of works for our roads crews continues to be the significant improvement works at Electric Cottage on the A819, in addition to normal housekeeping activities. Brackley cemetery Work is on schedule to complete the improvements to the access road at Brackley Cemetery today. The work involves laying unbound material to the road between the forestry road and cemetery. The works are being funded through the cemetery improvement fund allocated by Area Committees. Before and after photos are below Carradale Footway Programme Improvement work to increase the width of the footway and carriageway at Woodside is programmed to commence on Monday 18th March. We will be altering the existing carpark to accommodate the improvements, while maintaining the same car parking capacity. B842 Whitestone Bridge Repair work is scheduled to commence on the Whitestone Bridge on Monday and is expected to take around 6 weeks to complete. The road will remain open and under traffic management throughout the duration of the work. Southend sea wall The team completed repairs to the sea wall last week. | Roads updates Revenue machine patching has been completed on the A844 south of Ettrick bay on Bute and on the B8000 Lephinchapel and Largiemore in Cowal. Machine patching is also expected to complete today at the following locations: Dunoon: Bencorrum Brae/Ardenslate Rd Corner. Innellan: Wyndham Rd (at old school and new school). North Campbell Road (top of Brae). Barone Cemetery Footpath We are in the process of liaising with the landowner in order to get their agreement, which is necessary to progress the footpath works. Port Marine Safety Code audit During a recent assurance audit, operations at Rothesay Harbour were highlighted as examples of ‘Best Practice’. | Port Marine Safety Code There is a report going to the Harbour Board next week which will highlight that the external audit carried out by our Designated Person resulted in Argyll and Bute Council being compliant with the 'Code'. The Port Marine Safety Code (PMSC) sets out a national safety standard covering different aspects of running ports and harbours, and represents ‘good practice’ as recognised by a wide range of industry stakeholders. The current list of more than 230 ports, published by The Department for Transport as complying with the Code, represents around 14% of UK ports and 30% of Statutory Harbour Authorities. Environment, Development and Infrastructure committee This committee meets next week and we have a busy agenda with a number of reports on subjects from electric vehicle charging to second domestic bins. The full agenda is here. Joint management meeting with Transport Scotland Earlier this week a joint meeting was held with Transport Scotland. Officers outlined some of the key challenges Argyll and Bute continues to face and together agreed a number of actions across a number of issues. They include exploring opportunities for joint working on future public transport plans, the A82 and current and future demands for energy for our infrastructure. |

Brackley Cemetery Road Before and After