Roads and Infrastructure

Weekly member briefing

Edition 169: 4th October 2024

Please find below a brief snapshot of the huge range of work being undertaken across the area by Roads and Infrastructure staff this week.

The updates are designed as a resource for you to be able to answer constituent queries.

You can view all previous weekly member briefings on the website

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates This week we have the outstanding lining works in Tobermory, and are progressing with capital surfacing works on Colonsay (it is more efficient because it ties in with ferry timetables to be done by the OLI roads team). Streetlighting capital works, Tobermory The scheme to replace 20 lighting columns at Back Brae in Tobermory has encountered an issue the underground cabling and power supply. This can happen on these types of schemes – one of our engineers is going over next week to investigate the issue. It isn’t clear at this stage what affect this will have on the programme which is currently scheduled for another 8 weeks of work. Once that assessment has been done we’ll provide an update in next week’s briefing. Council ferry temporary vessels Currently when our own vessels are away for servicing etc. we make ad hoc arrangements for cover vessels. While this does work it can be a lot of work so we are exploring having more of a ‘’term contract’’ type arrangement in place which will be easier to manage for our staff and will increase the resilience and reliability of the whole process. This is something we are looking to set up via a procurement framework, which we will then look to replicate for the drydocking aswell | White lining There is a white lining contractor in on Monday to mark out the surfacing sites and the Haul Road and Whistlefield Road roundabouts. Roads updates This week the focus has been on general maintenance activities including ditching and gully emptying in the Kilcreggan area. We are starting the works in Ardecaple Quadrant on Monday – this scheme is expected to take a fortnight Blairvadach flooding A CCTV survey of the pipework and culverts near to Blairvadach was undertaken on Tuesday. Initial feedback is that there is a collapse on a section of culvert. This collapse is a contributing factor to the ongoing flooding issues on the A814 near to the Blairvadach Outdoor Centre. This exercise will help inform the necessary repair works Dunoon – Gourock – Kilcreggan community needs assessment The engagement events arranged by Transport Scotland this week were well attended by Council Officers, members of the public and local members. These events provided an opportunity to feed back to Transport Scotland on their plans for the Small Vessel Replacement Programme. | Roads updates The team in Kintyre have been attending to road crossing point defects, which involves the repair of old concrete footways and the installation/ reinstatement of drop kerbs in and around Campbeltown. They have also been working on some minor flooding issues in Southend, this has involved the installation of new kerbing, to prevent water running off the carriageway into private properties. The team have also been attending to pothole repairs in and around the Tangy area. Starting on the 14th of October, attention will turn to surfacing at the Claonaig landslip site. In Mid Argyll the team are continuing to focus on the latest phase of capital improvement on the A819 at Electric Cottage Campbeltown Public Bins We are expecting the new stanchions for public bins to arrive in the next couple of weeks. Bus Shelters On Thursday 10th and Friday 11th October, the bus shelter contractor is scheduled to attend Campbeltown and install the 2 bus shelters on Ralston Road as part of the new cycleway scheme. Kintyre School and Public Trasport Contract Following the award of the new contract to West Coast Motors, we have transferred one of our EVM Cityline 16 accessible buses to the operator. They will use this vehicle on the demand responsive (PINGO) element of the contract. Council ferry temporary vessels Currently when our own vessels are away for servicing etc. we make ad hoc arrangements for cover vessels. While this does work it can be a lot of work so we are exploring having more of a ‘’term contract’’ type arrangement in place which will be easier to manage for our staff and will increase the resilience and reliability of the whole process. This is something we are looking to set up via a procurement framework, which we will then look to replicate for the drydocking aswell | Roads updates In Bute the team have been working on the capital footway resurfacing scheme at High Street, Rothesay. They have also been undertaking pothole repairs on the A844 circular. In Cowal the A8003 capital works have recommenced. The team have also been undertaking pothole repairs on the A886/A8003 and B866 as well as scrub cutting on the A886 at Glendaruel and A815 through St Catherines. The lining trailer has also been out refreshing junction markings around the town and at Sandbank. We have also been undertaking cyclic programmed maintenance of roadside gullies in and around the Strone area, along with culvert checks in the around Cowal. With the colder weather arriving, we have been re-stocking grit bins in and around Dunoon. Bus Shelters Our bus shelter contractor is scheduled to make repairs and undertake upgrades to various bus stops in Bute, from Monday 7th to Wednesday 9th October. Dunoon – Gourock – Kilcreggan community needs assessment The engagement events arranged by Transport Scotland this week were well attended by Council Officers, members of the public and local members. These events provided an opportunity to feed back to Transport Scotland on their plans for the Small Vessel Replacement Programme. | Electric Vehicle Charger Usage We are continuing to see increases in the use of our electric vehicle charger network. Electrical consumption at the end of August (40% of the way through the financial year) is already over 60% of last year’s total use. So far this year, there has been a carbon saving of 215 tonnes which is the equivalent of 1290 trees. Also, our network has powered cars to drive over 1.1 million EV miles. The overall utilisation figures are up by 33% on last year. Bio-degradable municipal waste (BMW) waste ban compliance Following the recent funding commitment of £1.5million from Scottish Government to upgrade our waste sites to allow for the transfer of waste as opposed to the current treatment processes which see around 36% of refuse collection vehicle waste reused through a process called Mechanical Biological Treatment (MBT) where the product (compost like output or CLO) is used for landfill restoration where it is mixed with silos and used for restoration of landfill sites, with the rejected materials being landfilled, a limited amount of recyclate is also removed during the process. Officers met with Renewi who operate these sites on the Council’s behalf this week. This was part of an engagement process to review the assets and plan what needs to be done to move away from the current arrangements towards a position where the sites become transfer stations and the waste can be taken away for onward processing most likely in the Central Belt. |