Roads and Infrastructure

Weekly member briefing

Edition 173: 1st Nov 2024

Please find below a brief snapshot of the huge range of work being undertaken across the area by Roads and Infrastructure staff this week.

The updates are designed as a resource for you to be able to answer constituent queries.

You can view all previous weekly member briefings on the website

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Road improvements Phase three of the A819 improvements at Claddich is set to begin next week. This phase involves an inlay scheme with an investment of approximately £115,000 to widen and enhance the road surface, improving safety and accessibility for all users. The team continue to clear storm damage around some coastal roads in Lorn and on Mull. Invergowan Bridge repairs making good progress Repairs to the slip section of road near the damaged bridge are now complete, and scaffolding will soon be erected to support upcoming masonry work. We anticipate completing all repairs and reopening the road within the next two weeks. Craignure Ferry Terminal Yesterday marked the initial meeting of the Craignure Ferry Terminal Working Group, which includes representatives from the Council, CMAL, CalMac Ferries, and Transport Scotland. The group has formed so that it is able to discuss a range of important topics, including infrastructure planning, service improvements, vessel deployment, and operational strategies. The goal is to ensure transparent and open communication, keeping every member informed and aligned with project milestones and decisions. This working group will also take views from the Craignure Stakeholder Group which is well established. Both the working group and Stakeholders group will feed into the Council’s Harbour Board via RIS officers. The Council’s Harbour Boiard will be responsible for making decisions regarding the Council’s marine infrastructure. Coll and Tiree EV charger upgrades We are looking to replace two older, problematic chargers on Coll and Tiree with brand new ones, as a priority as part of the installation programme we’ll take forward through the £1million funding allocation from the Scottish Government’s Electric Vehicle Infrastructure Fund. This will increase the reliability of public charging on the islands. We are liaising with Transport Scotland about early access to our funding allocation to allow these chargers to be replaced speedily. | Road improvements Crews have commenced preparatory works on Victoria Road ahead of surfacing works that will take place next week. This project will see a £68,000 investment to improve the road surface. Lining work The lining contractors have completed lining works on the surfacing sites at Shore Road, Kirk Brae, Church Rhu (Rhu), Ardencaple Quadrant, Colquhoun Street and Columba Street. Positive inspection report for Cardoss Crematorium Following a recent audit at Cardross Crematorium, we are pleased to report that we received positive feedback from the Scottish Government Inspector. The inspection highlighted that the crematorium operates at a high standard, with no deficiencies identified in any aspect of the cremation process. Blairvadach flooding solution Following a recent survey we identified a collapsed culvert as the primary cause of flooding on the A814. Work has now been scheduled for the first week in December, where the damaged culvert will be upgraded to a new, more efficient piping system. This improvement will redirect rainfall and help prevent future flooding in the area. Winter ready We had a dry run with our fleet of gritters in Helensburgh yesterday, to check that everything is in order. This is a normal part of the preparatory works for winter. Public convenience coin theft Our public convenience in Helensburgh suffered a second money theft this week – we are urgently liaising with Police Scotland about this as well as looking at additional protections we can put in place, part of which may include deploying mobile CCTV. Luss traffic management All of the markings on the kerbs on the old A82 and Church Road have been completed. There is a small section (around 85m) of double yellow lining still outstanding at the top of School Road. Contractors are currently in the area marking out some of the surfacing sites, so officers we that these works are added in, but unfortunately the weather didn’t allow for this yesterday. In addition we have removed the errant signage from the old A82. The other tall signs are suitable and in line with relevant legislation. | Road improvements This week we’ve prepared the site compound for the Quarry Green works in Campbeltown, as well as progressing the surfacing at the Claonaig landslip site. The barrier works on the A819 are progressing well and should be complete on Tuesday. Work is scheduled to commence next week on the B8002 Ardfern to Craignish road. The preparatory works will be next week followed by the planing out of the surface the following week. This work will see four sections of this road benefitting from an inlay scheme to improve the road surface. Traffic will be managed through ‘stop/go’ boards. Glen Shira Cemetery re-turfing Following damage caused by badgers at Glen Shira Cemetery, we have completed the re-turfing of affected grass areas this week. This will provide a significant improvement to the cemetery for those visiting loved ones. You can see the new turf in the photo below. Islay resurfacing work This year we are trialling an alternative method for road repairs on Islay which involves using recycled material as opposed to bringing hot asphalt to the island. Using recycled material is not new - we have used similar methods in previous years where material from the road has been reused as part of resurfacing some roads. One of the differences with the Islay works this year is that we have ‘imported’ planed out material which came from the airport on the island. The traditional method of using hot materials can be logistically challenging when delivered on islands as ferries are subject to delays, cancellations and most recently, availability of space. Using recycled material has the potential to deliver an alternative surfacing solution all locations, but particularly islands. It has the potential to save time and money by overcoming any delays caused by lack of space on ferries, reusing existing materials and reducing the carbon footprint. The alternative method, which involves recycling road planings and mixing these with bitumen material, had a test mix designed by a specialist materials laboratory which was to be followed by the contractor, and laboratory testing of the material was carried out before works commenced. Unfortunately, since the material has been laid we’ve found some localised issues with inconsistencies in material texture and some fretting (material loss). We will progress repairs in the problematic areas while also take samples of material laid to assess the cause of the problem. These samples will be tested in a laboratory. We’ve stopped using this alternative method until we have the laboratory test results back from the material testing specialists. C19 south of Campbeltown at Kildalloig – swift action to protect public safety The seawall which retains the C19 south of Campbeltown has shown signs of erosion and requires urgent repairs. To protect public safety our team has acted quickly to close this road while a works package is put together to repair the problem. We’ve engaged a local contractor who was on site the day after it happened (Wednesday) – initial estimates are that repairs will take around a fortnight. For the safety of everyone the road will need to remain closed for the duration of the works. This is another example of the effects of climate change and the sudden, urgent challenges our teams face. We have tried and tested processes in place to protect public safety when things like this happen, and to move quickly to effect repairs. | Road improvements In Cowal this week the team have continued with the significant widening and edge strengthening scheme on the A8003 into Tighnabruaich. We have been carrying out routine gully cleaning at Dunselma/Strone, on the A880 Kilmun and the A815 Cothouse - Sandbank. We have used our in house lining trailer for some small outstanding works at Tighnabruaich/Portavadie. The capital surfacing works on Glenburn Road, East Princess Street, and Hillhouse / Westland Road on Bute are now complete. Additionally, pre-surface dressing (machine patching) on Bruchag Road has also been finished. Lining work Lining contractors have lined Meikle Kilmory edge lines. In addition centre lines on East Princess and Hillhouse/ Westland Rd (lower). We are awaiting a date for the hand crew to attend the double/single yellow lines, junctions and disabled bays within the capital sites. Black Park floodlight repairs There has been a slight delay in the delivery of the floodlights. They have now been dispatched by the manufacturer and will arrive with our term contractor on Monday, so the revised plan is to install them on Tuesday. Bus changes to align with CalMac timetable changes On Monday we will be implementing a timetable change to bus service 489 which will align with the new ferry timetable recently introduced by CalMac. Please find here a link to the updated timetable on the West Coast Motors website | Waste figures holding steady The Scottish Environmental Protection Agency (SEPA) has published the annual household waste figures. The full report is available here. In Argyll and Bute our figures have remained broadly the same as previous years, but as advised last week we are seeing an increase in recycling in the figures reported in the most recent quarter of this year (the SEPA report is for 2023). Armistice Day preparations going well We’ve had a relatively low number of burials over the past couple of weeks which has given the team additional time to do the preparatory works for Armistice Day, so these are well ahead of schedule in all areas. Road safety funding success We’ve been successful in securing just under £80,000 of funding from the Scottish Government’s Road Safety Fund which is to be used towards progressing the national 20mph project. It is likely that we will use this funding to create a project officer post to take this work forward. |

New turf laid at Glen Shira Cemetery