Roads and Infrastructure

Weekly member briefing

Edition 174: 8th Nov 2024

Please find below a brief snapshot of the huge range of work being undertaken across the area by Roads and Infrastructure staff this week.

The updates are designed as a resource for you to be able to answer constituent queries.

You can view all previous weekly member briefings on the website

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Road improvements Improvement work on the A819 at Claddich have now been completed. Next week the team are returning Achavaich road to carry out repairs to damage caused by network rail. Invergowan Bridge repairs making good progress Repairs to the damaged bridge have progressed well and we anticipating the road reopening next week which is one week ahead of schedule. Oban Winter Festival Preparations are in place to assist with the winter festival which takes place from 15th – 24th November. Iona Breakwater The contract has now been awarded to Foyle & Marine Dredging Ltd for £14.8m. The revised final cost of the contract was approved by the Harbour Board. Ordering and stockpiling of rock armour will now commence along with other preparations, and the contractor is anticipated to be on site in February 2025. The total construction phase is estimated to take some 17 months. These works will include the adjacent slipway repairs as well as the replacement of the toilet block giving more community benefits. | Road improvements Surfacing work has been now been completed on Victoria Road. Next week, the team will begin the final phase of improvements on East King Street in Helensburgh, focusing on resurfacing the area around the Police Station. Once this work is complete, the entire stretch of East King Street, from Sinclair Street to Old Luss Road, will have been fully resurfaced. Public convenience coin theft After the recent thefts at the public conveniences in Helensburgh, an additional security bar was installed across the cash box to prevent unauthorised access. Although another theft attempt was made this week, the enhanced security measure successfully prevented this. Safety barrier concerns Our safety barrier contractor has completed all of their work in this area, however; on inspection there seem to be some issues with the works near Clynder. We’ll be reverting to the contractor and asking them to return, at no cost to the Council, and rectify the issues. We’ll let you know when we have a timescale for this | Road improvements The barrier works on the A819 has now been completed and work on A819 has now been completed until further budget becomes available Preparatory work on the B8002 has been completed ahead of next week’s resurfacing. The resurfacing is expected to take approximately two days, during which traffic will be managed with a stop-and-go system. Drivers should anticipate delays of up to 20 minutes. Works at C019 Kildalloig – South of Campbeltown were completed this week and the road has been re-opened. Works will be ongoing at a different section of the seawall at Davaar Cottages on the C019 but this work will be managed by appropriate traffic management measures. Port Askaig The Port Askaig project will now focus on a more streamlined, cost-effective improvement plan based on community feedback and existing facilities. Instead of implementing the original large-scale redesign, the plan will optimise current resources to avoid significant disruptions and additional expenses. Key improvements include enhanced signage, relining, improved traffic management, and CCTV installation, timed to coincide with the arrival of larger ferries. After CMAL completes its quayside works, the Council will proceed with final updates, which include parking allocation and traffic access controls. However, plans for large barriers in the marshalling area have been dropped, as previous incidents involving outdated practices are now addressed by updated protocols. | Road improvements In Cowal this week the team have continued with the significant widening and edge strengthening scheme on the A8003 into Tighnabruaich. We have been carrying out routine gully cleaning at Dunselma/Strone, on the A880 Kilmun and the A815 Cothouse - Sandbank. Black Park floodlight repairs The new floodlights have now been installed. The timer has been set in order that the lights can be activated via a. push button between 2pm – 9pm Rothesay Harbour Stability works to the main berthing face are being undertaken overnight to minimise disruption of service to ferry users. Thruster wash from larger vessels over the years has undermined the pier and this work is necessary to correct the damage and ensure the ferry service can continue. We have committed to ensure minimal disruption to services and to protect any especially busy times. These works are 80% complete and expected to finish early around the end of December. | Armistice Day Preparations are currently underway in anticipation of this year's Armistice Day commemorations. Efforts such as road sweeping, grass cutting, and general area maintenance are being actively carried out to ensure a respectful and fitting environment for the occasion. Winter The winter stand by period has now officially started. With fairly mild recent weather and the forecast looking similar for the week ahead it’s unlikely we will need to deploy any of our winter resources just yet. |