Roads and Infrastructure

Weekly member briefing

Edition 184: 14th Feb 2025

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads We’ve completed the repairs to the footpath behind Torrosay Court, removed some trees to future proof the area and improved the verge and fencing. Next week we’ll begin the last capital scheme of this financial year on the B845 Glen Sallach (Bonawe to Connel road) – we’ll be laying material Tuesday, Wednesday and Thursday next week. Tiree recycling shed damage A temporary repair has been progressed for the damaged recycling shed roof at the CA site in Tiree. We are liaising with contractors for prices for a permanent repair. | Rosneath active travel scheme The £265,000 cycle way scheme in Rosneath is now underway and our roads team will be working on that for the next few weeks. Roads The capital footway scheme from Cardross Crematorium towards Cardross will run into next week now because of a slight delay this week due to staff availability. Arrochar electric vehicle charger The EVC at Glen Loin 1 car parkin Arrochar has caused us some issues for a while because it is nested within a car park owned by Luss Estates. The Council previously leased the car park when the charger was installed a number of years ago and there was no indication at that time that Luss Estates would be looking to change the arrangements. Due to the way Luss Estates operate the car park people are charged to access the car park and then pay to use the EVC, which is different from any other EVC access arrangements we have across the area. To remedy this a completely new charger will be installed at the council-owned car park further around the head of the Loch, at Glen Loin 2. Our contractor, Valley Group, will be on site Monday morning to begin installation. The plinth and connection is already there so it should only be a couple of days at the most. There might be minor disruption to the car park with a couple of spaces blocked off the car park will remain open during the works. Cemetery damage Our grounds teams have been working through issues at Helensburgh, Arrochar and Faslane following the damage from Storm Eowyn Cardross Crematorium – cremator service The Crematorium will be closed until Wednesday – this is to allow the cremator to cool down after services today ahead of its service on Monday and Tuesday. This is part of the ongoing management of the cremator, ensuring it is operating as it should and meeting all emissions standards. | MAKI warden and Campbeltown traffic management arrangements The new warden will start on Monday and initially will work on educating people about traffic management arrangements rather than going straight to enforcement. We are looking to allow the warden some time to bed in and provide feedback on any on the ground issues, collate statistics on fines issues etc. and at that point arrange a meeting with local members to discuss the traffic management arrangements. The sheer fact of the warden’s presence may change the dynamic which is ultimately what we want to see – wardens are there to ensure safe and proper flow of traffic and to keep towns moving. Generally what you see where new enforcement is introduced is a spike initially then a marked drop off over time as people better comply with the arrangements. Quarry Green active travel scheme Works restarted here on Monday and will continue for the next few weeks Roads Teams have been working to repair the damaged footway on the A816 at Highbank Park, Lochgilphead this week. This was an issue caused by a tree coming down in the recent storm. Inveraray public convenience Unfortunately the payment system has shown further issues and we have had to deactivate it yet again. We have asked the contractor to come out and are waiting on them confirming a timescale. Islay streetlighting Our engineer visited Islay this week to repair multiple faults across the island, including a section fault in Bruichladdich. We know that several faults remain, including the section fault in Port Ellen. However, these require contractor assistance. Our team is actively liaising with the contractor to confirm availability. | Roads The focus of works this week has been safety defects across the network as well as hot screeding in Lochgoilhead and work on the drainage improvement scheme at Castle Gardens in Dunoon. | Burials Some of the work to tidy up cemeteries and repair post-storm damage will have to take a back seat in the coming week as it is extremely busy with burials – we have 17 booked in between now and next Friday. Reuse containers – recycling infrastructure fund (RIF) The new containers for the storage of items that can be re-used through the Council-operated civic amenity sites have started to arrive at our depot in Helensburgh and will be distributed to the island sites in the next couple of weeks. |