Roads and Infrastructure

Weekly member briefing

Edition 186: 28th Feb 2025

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads In OLI this week our teams have been surfacing the access road to the Eriskay Hotel and upgrading passing places at Black Castle, as well as continuing the cattle grid works in Scammadale and ditching in the Glen Orchy area. We have also been doing mechanical ditching works at Kilchrenan. New Cal Mac timetable Oban – Craignure CalMac are in the process of making changes to their timetable on the Oban-Craignure route. We are currently working with bus operators and CalMac to ensure there are appropriate connections in place particularly on the Iona – Fionnphort – Craignure stretch. | Arrochar EVC installation Our contractor has apologised for the issues with the installation of a new EVC at this location. Under the terms of the contract we need to give them reasonable opportunity to rectify the issues, and we have set a new timeline for confirmation of next steps which is 5pm today. We will have a clear way forward for this job to update on, in next week’s briefing. Cardross Crematorium Two of our operatives at Cardross Crematorium have successfully completed their cremator operator certificates, which now means we are up to a full complement of qualified staff once again. Roads The main focus of our roads team’s work this week continues to be the cycle scheme works in Rosneath, as well as repairing a damaged culvert at Cats Castle. CHORD silver bins Works to remove the CHORD silver bins, agreed at the December meeting of the Helensburgh and Lomond Area Committee, have been progressing this week. | Roads This week the team have been undertaking tree removal on the B840 at Loch Ederline, upgrading drainage at the B8025 Bellanoch Brae and undertaking patching in and around Tayinloan. Islay – Jura ferry We’ll shortly be seeing the arrival of the MV James relief vessel in advance of the usual ferry going off for its annual drydocking. New Cal Mac timetable Islay – Kennacraig We’ve just received the summer timetable from CalMac and are going to review this to see if we need to adjust the bus timetables on the island, to align with any ferry changes. | Roads The team have been working through safety defects in and around Dunoon town centre and on the A815 northbound out of Dunoon. They have also been doing small patching works in and around Glendaruel and on Bute potholing on Mid-Ascog Road. | Pavement parking ban starts 3rd March The new rules banning parking on pavements, double parking and parking at dropped kerbs will come into effect in Argyll and Bute on 3 March 2025. More details on the new parking restrictions, contained within the Transport (Scotland) Act 2019, can be found in our frequently asked questions on the Council website. Pavement parking can be dangerous. It forces vulnerable pedestrians, for example people with a visual impairment, wheelchair users, and parents and carers with children, off the pavement and into the road amongst vehicles. There’s also a financial cost too. Pavements aren’t designed to take the weight of vehicles and inconsiderate parking can contribute to the repairs required on our footways. As with all traffic management, focus will be on keeping the public safe and traffic flowing freely. Where enforcement causes rather than solves problems, there is scope within the legislation to assess the site to check if it meets the criteria for exempting that area. This will be kept under review. Breaching the new restrictions may result in a £100 Penalty Charge Notice. Contactless EVCs There are new regulations which require all of our rapid (50kw) electric chargers to offer a contactless payment option. Many of our units are first generation (2015) and cannot be retrofitted. We are out to tender at the moment for the replacement of these chargers (9 in total) and in tandem to the tender exercise, we are working with Transport Scotland to secure external funding for the replacements. Route optimisation We now have dates for the installation of the in-cab technology which is 12th to 23rd March. As previously advised, as each install takes between three and four hours on average, we’ll be hiring in additional bin lorries to ensure service delivery isn’t affected. |