Roads and Infrastructure

Weekly member briefing

Edition 191: 17th April 2025

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates This week we finished capital scheme C29 Kilmelford Hill. Next week we will commence the final phase of the improvement works at Blaran on the A816, which marks the culmination of significant improvements at this location over the past few years. We’ll also be working on footway improvements in Combie Street in Oban. Re-use containers for island household waste recycling centres We are making progress in getting the new re-use containers out to our island household waste recycling centres. The one on Mull is set up and operating and we’re just finalising the arrangements at the other sites. | Roads updates The team in Lomond have been focussing on the Rosneath cycle way scheme as well as safety defect works across the area. | Roads updates From Monday 5th May we will be commencing works at Barn Park, Foulis Road, Riochan and Upper Riochan in Inveraray. In advance of these works we’re in Inveraray this week resetting gullies and doing other preparatory works. We are asking road users not to park in these areas – no waiting cones will be placed out ahead of works commencing. This week the jetpatcher is working in the Kintyre area, and the active travel scheme in Campbeltown is progressing towards completion. A816 rockfall Following the rockfall on the A816 at Ardfern our team has been on site with contractor assistance undertaking clearance works. We have Kelly blocks in place to prevent any debris from the rockbreaking spilling onto the carriageway and a banksman is on site while the rockbreaking is ongoing. The road is open under traffic management (one lane). Re-use containers for island household waste recycling centres We are making progress in getting the new re-use containers out to our island household waste recycling centres. We’re just finalising the arrangements and will update when they are in place and operating. | Roads updates The team have been focussing on gully cleaning at Hunter’s Quay recently, aswell as in Carrick Castle and St Catherine’s. We’ve also been undertaking a gully reset in Tighnabruaich and drainage works in the Bullwood area. Dead whale, Ettrick Bay There is a large dead whale at Ettrick Bay on Bute. With contractor assistance we are arranging to have this removed. Temporary road widening at Ettrickdale, Bute Works have commenced to temporarily widen the road at Ettrickdale, to take traffic away from the damaged seawall while we progress a design works for a longer term solution. Balliemore Bridge The main contractor set up site before the Easter holidays, and are awaiting their piling subcontractor coming on site after the Easter break to undertake the foundation works for the permanent bridge. | New stickers for commercial waste bins Any businesses with a commercial waste contract with the Council, should look out for new stickers, coming out in the post, that need to be attached to the front of grey general waste bins to ensure future uplifts. The stickers will be enclosed with annual invoices and waste transfer notices which will be sent out to business customers shortly. This will make the service more efficient, as it will confirm to our teams that the bins belong to business customers and this will speed up the collection process. More information is available here. Bus travel survey We are currently undertaking a review of how people use buses in Argyll and Bute, with a view to getting the best public transport service possible, within the budgets available. The survey is online and everyone with an interest in local transport is invited to take part before 5pm on Weds 30th April. It will take no more than five minutes to complete. |