Roads and Infrastructure

Weekly member briefing

Edition 194: 9th May 2025

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal |
| --- | --- | --- | --- |
| Roads updates Work commenced on the overlay scheme on the B844 Balvicar. This is a £60,000 job which will see around 3,000 square metres of carriageway improved. Once this scheme has completed, the team will move on to surfacing a section of the U18 at Loch Nell. Surfacing works on Mull as advised last week are ongoing. Luing ferry Belnahua is now back in service. The relief vessel stayed on for an extra day to facilitate the completion of the surfacing works taking place on Luing. | Roads updates Surface dressing works valued at £130,000 will commence on the 19th May on East Princes Street, Henry Bell Street, and Charlotte Street. This project is part of a scheme carried over from last year’s capital programme and is expected to take approximately 15 days to complete. Traffic management will be in place, with stop-and-go systems operating throughout the duration of the works therefore delays are expected. Blairvadach culvert works Work has commenced to replace a damaged culvert at Blairvadach. This will restore the correct water flow and help prevent future flooding at this location. We anticipate this work being completed next week and will provide and update when complete. | Roads updates The pre-surface dressing patching has now been carried out in various streets in Inveraray. The streets were: - Barn Park, - Foulis Road, - Riochan and - Upper Riochan Pre surface dressing patching has also been completed on the A816 south of Ardfern and at Drimvore Road off the A816 near Dunadd. Claonaig Bridge The contract for the Claonaig Bridge Replacement project has been issued for tender, with construction works anticipated to commence within the current financial year. A816 Rockfall Rock removal and slope stabilisation works are now complete. All tie-in activities and verge filter drain replacements have been finalised, and the protective layer on the northbound carriageway has been removed. The road is now fully reopened to traffic. Islay-Jura ferry The Eilean Dhiura returned to Port Askaig and was back on Jura service Thursday morning. The service was temporarily suspended midday due to crew rest requirements, following the early departure of the relief vessel due to a family bereavement. During this suspension, a passenger-only relief vessel remained available for those with urgent needs and who were able to use the ladder access. This situation highlights the need for improved access facilities on the Feolin side for exceptional circumstances like these. We recognise this and are actively working toward a long-term solution. | Roads updates The roadmaster has been out across Cowal this week. The team have been undertaking gully repairs and footway improvements in West Cowal, while the gully machine has been jetting roadside drainage in Strachur and in and around Dunoon. The tractor and flail has been working in the Glendaruel area cutting back roadside scrub which was obstructing signage. The team have also been ditching and scrub cutting in Strachur, and erecting new poles and signage in Sandbank. Kilchattan sea wall Following reports of damage to the seawall at Kilchattan Bay (B881) our teams have been on site to remove any immediate danger to the public by erecting fencing/barriers around a section of verge above the collapsed wall. The site will be inspected urgently, and following that inspection we’ll determine the next steps. Cothouse Bridge The consultant has completed a specialist inspection of the half-joints on Cothouse Bridge. Laboratory testing of the collected samples is currently in progress, and reporting on the findings is underway. Dunoon ferry carpark The Dunoon ferry car park / old marshalling area at the CalMac ferry is due to be relined to increase the safe parking of vehicles. The area has been designated and signposted as a car park for some time now and we are keen to now take the opportunity to reline the area to increase safety and visibility to both pedestrians and drivers alike. |