Roads and Infrastructure

Weekly member briefing

Edition 197: 30th May 2025

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates This week’s works have included surfacing on the B845 at Otter Creek – this job won’t quite finish today as planned. We’ll leave the site tidy and come back in a couple of weeks to complete the last part. The reason we are doing that is because capital works are scheduled to begin on Tiree on Monday and we need the planer vehicle for those works, which are expected to take a fortnight. | Roads updates The capital scheme on East Princes Street will complete today. Next week the team will be focussing on revenue works like potholing in and around Helensburgh. New electric vehicle charger, Arrochar We have this week installed a new EVC at the Council-owned car park, Glen Loin 2. Once commissioned we’ll be able to remove the old, unreliable charger from the Luss Estates car park nearer the village itself. This is a 50kw rapid charger which also allows for contactless payments, so represents an upgrade on the existing provision. Given it is in a Council-owned car park this will also prove easier to manage going forward. | Traffic lights, Campbeltown Just a reminder that the replacement of the pedestrian crossing on Main Street are due to begin this Sunday. Roads updates The team have been working on pre surface dressing patching this week on the Stewarton junction in Kintyre. A capital scheme from the A816 to the first swing bridge in Cairnbaan will begin on Monday. Jura school and public transport contract The tender for the new bus contract on Jura, based on the current timetable, has now closed. We will review bids over the next week or so. Football tournament in Campbeltown The team have been busy preparing pitches at the Meadows and Kinloch Green this week ahead of the football tournament starting tomorrow. Ardfern traffic signals There was a report of issues with the traffic signals at Ardfern on Wednesday. From the site report the light heads were in the correct position, and in the correct orientation, it appears the sequencing had gotten stuck on red for a short period which caused the call. This was confirmed by the area traffic police who were onsite at the time of the visit. In terms of root cause, we suspect this has been caused potentially from vehicles jumping the red light continually. We have reset all sequencing and radio channel, battery charge levels have been checked and the lights were fully operational at the time of site departure. | Balliemore Bridge The assembly of the new Balliemore Bridge is planned for 4th June. We’ll be on site with the contractor and will follow up next week with photos. Roads updates This week we have been doing capital works at St Catherines, Sandbank and Hunters Quay. We will be returning to Hunters Quay on Monday to finish works. Strachur road safety improvements On Tuesday we started road safety improvement works at Strachur School, kerbing and extending the crossing, we will be returning there next week on Tuesday to finish this work. Dunoon Rally The Order has been signed for the Argyll Rally, which is going ahead on 21st and 22nd June. | Summer bedding We are beginning to plant the summer bedding across the area next week. Grass verge cutting The annual programme of grass verge cutting is underway. The grass cutting programme will be delivered mainly by our in house operations team. An external contractor will be also be utilised to supplement our internal team. Eight tractors will be used in total to allow the cutting operation to proceed in all areas at the programmed time. The budget will allow for a first summer cut of a one metre swathe plus sightlines across the whole network, then a reduced second cut on principal / priority routes / sightlines later in the year. To prevent the spread of Japanese knotweed all routes will be inspected and marked off to prevent further spread during the cutting operation. |