Roads and Infrastructure

Weekly member briefing

Edition 200: 20th June 2025

All weekly briefings can be accessed here

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates The capital works on the Isle of Tiree, U14 Benvoullin Road & U18 Rockfield Road are now complete. Next week the team will be commencing capital surfacing work on the C34 Glencruitten road. This is a £50,000 overlay scheme aimed at significantly improving the condition and longevity of the road surface. Overlay is a method of resurfacing an existing road by adding a new layer of material on top of the existing surface. It's typically used when the base of the road is still in good condition, but the top surface has become worn, cracked, or uneven. | Roads updates The team continue to focus on scheduled cyclic grass cutting across key routes in the area. Crews have now moved on to the A817, B872, and B833, where work is currently in progress. Scrub cutting along the A818 is underway to address any overgrown vegetation from the roadside. In addition, routine cyclic gully cleaning and road sweeping is being carried out to ensure effective drainage, cleanliness and improve overall road safety for all users. | Roads updates Capital surfacing work on the UC25 Emeraval link road will continue into next week. We have completed surfacing works on West Bank road in Ardrishaig and pre surface dressing work Crinan above Scottish Canals carpark. Streetlighting We have secured the services of contractor MacFadyens to assist with the necessary excavation works to repair a large volume of streetlighting faults on Islay. Our initial priority will be addressing the faults in Port Ellen Campbeltown Old Quay – Wall A replacement Although the contractual completion date is set for 4th October 2025, the project has been progressing steadily over the past year. On-site works are now anticipated to be completed ahead of schedule, by August 2025. Remaining works include: - Completion of cope installation - Installation of quay furniture (bollards, ladders, and fenders) - Final dredging works - Full site reinstatement | Roads updates Capital surfacing works continue on the A8003 in Tighnabruaich. We have been carrying out maintenance work in both Dunoon town centre and Innellan, focusing specifically on clearing and resetting gullies to help improve drainage and prevent surface water issues. Additionally, rural grass cutting has commenced along the A815 towards Toward. At Lazaretto Point, the team has been working to resolve ongoing drainage issues. Investigations are currently underway to identify the root cause. Dunoon Rally Support is in place for the Dunoon Rally including additional bins in and around the town and preparing Dunoon Stadium for use as part of the event. Following the event, an inspection will be carried out to check for any accelerated damage. Rothesay ferry terminal Both passenger lifts are currently out of service. A replacement van is available on-site to assist passengers with mobility needs. A new team of engineers have visited the site to assess the necessary repairs and modifications. They will return shortly to carry out a full service along with immediate remedial work, with the aim of restoring both lifts to working order in the interim. | Rural grass cutting Rural grass cutting. This work is being carried out using a tractor equipped with a flail mower to ensure safe visibility and access along the roadside. Please see our attached briefing note on Rural Grass cutting |