Roads and Infrastructure

Weekly member briefing

Edition 201: 27th June 2025

All of this year’s previous weekly briefings can be accessed in order here

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Kilninver Bridge Work continues at pace to strengthen the B844 Kilninver Bridge. This is a vital piece of infrastructure supporting communities in Armaddy, Seil, Easdale, and Luing, so we are doing all we can to maintain continued safe access. We have just completed the installation of a manned traffic light system at the bridge, which has allowed us to raise the vehicle weight restriction from 7.5 to 18 tonnes from 16.00 today. We are also working towards raising the weight limit to 44 tonnes by the end of next week. To do this we will need to introduce night-closures which will allow us to install steel plates across the affected area of the bridge. These are planned for 9pm to 6am from Wednesday 2nd July until Monday 7th July. Emergency access will be maintained during the night closures. Our engineers will continue to monitor the integrity of the bridge throughout these works and we will advise should the situation change. We are doing all we can to support our communities and businesses, as we carry out this necessary work over the summer, and we thank the local community and travelling public for their continued patience during these vital works. Roads updates The surfacing scheme on the C34 Glencruitten Road in Oban has successfully completed this week, along with roadside grass cutting in Appin and Taynuilt. Next week the focus of works will be on Mull where the team will be surfacing at the new essential housing development at Rockfield Road in Tobermory, while in Lorn we’ll be working on rural grass cutting and safety defects. Glengorm household waste recycling centre Works are ongoing at Glengorm to provide an improved recycling service for the public. We’re currently completing concrete works for a new hardstanding area for skips. The site will be surfaced next week. We will then progress with new signage and the creation of new green waste and wood material storage bays, to provide better recycling options and to make onward processing easier. | CHORD silver bins The working method deployed on site for the removal of the silver bins was not as specified and has led to a poor finish. Each site will be revisited and inspected thoroughly, then we will programme in remedial works. Roads updates This week we have been grass and scrub cutting on B833, and the gully vehicle has been working through the cyclic maintenance programme in Helensburgh town centre. Helensburgh Cemetery We currently have contractors in Helensburgh Cemetery to repair a large section of damaged wall. | Kintyre playparks Our contractor has advised us that the five playparks will open next week, in time for the school summer holidays. There is one small issue with the roundabout. We are trying to rectify this in time for next week but if we can’t, the rest of the playpark will open and we’ll barrier off the roundabout until the issue can be fixed. Roads updates Capital surfacing work on the UC25 Emeraval link road on Islay has successfully completed this week. On the mainland the team have begun the capital surfacing works on various streets in Campbeltown between Argyll Street and the New Quay. We are also doing preparatory works at Electric Cottage on the A819 where works will shortly begin on a further phase of improvements, with these works being match funded with £150,000 from the Strategic Timber Transport Scheme. | Roads updates The widening scheme on the A8003 outside Tighnabruaich is continuing – this needs to be completed by the beginning of August to satisfy the existing agreement with the adjacent landowner. The team have also been out rural grass cutting on the A815 and on the A8003. The roadmaster has been working on safety defects in West Cowal, and we’ve been doing maintenance works to cattle grids in West Glendaruel. We’re expecting capital road schemes on Bute to begin around the middle of July. We’ve been working this week to prepare sites at Lubus and Kerrycroy. Bute playparks The Port Bannatyne and Meadows playpark upgrade works have completed subject to a site safety audit which will be done by our team next week. | New lining vehicle training Staff from teams across the area have been training this week on the new lining vehicle. |