Roads and Infrastructure

Weekly member briefing

Edition 203: 11th July 2025

All of this year’s previous weekly briefings can be accessed in order here

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates Works finished this week on Mull where the team were surfacing at the new essential housing development at Rockfield Road in Tobermory. In Oban the team have completed road improvements at U34 Gallanach and on the U24 Hayfield Coll recycling collections Following the provision of blue bins for residents on Coll to present their recycling bags in we’re having a few small problems with how these are being presented – in some cases the bins are presented with the recyclate loose within them rather than in the recycling bags. We’ll shortly write to households on Coll about these new arrangements and how best to present their recycling. The reason it’s stored within a bag is to make the collection easier given the equipment we have on the island. Kilninver Bridge The 18tonne limit was lifted at 6pm on Monday night, and the bridge is now restored to the full 44tonnes. | Roads updates In Lomond we are preparing for capital surfacing works to start on or about the 29th of this month, and to continue through August. We’ll use our mixed economy model to deliver these works with a combination of in-house and contractor resource. For the moment the team continue with roadside grass cutting and repairing any safety defects across the network. | Burnside Square planters Following reports of some issues with the Burnside Square planters we’re going to arrange for our local team to weed and plant them next week. Roads updates The team in Mid Argyll, with assistance from the Oban roads team, are working through the scheme at Electric Cottage on the A819. The patching elements are completed and the team continue with road widening works. The capital works in Campbeltown are now complete apart from Glebe Street, which has been programmed for a fortnight’s time, after the busy holiday period. Consultation events for Gigha ferry infrastructure improvements Ferry travellers will be asked for their input into proposed improvements at infrastructure at Tayinloan and Gigha needed to accommodate the new hybrid vessel to be introduced as part of Transport Scotland’s Small Vessel Replacement Project. Argyll and Bute Council, through RPS Tetra Tech, plans to submit Marine Licence applications in January 2026 for dredging and construction works at Gigha and Tayinloan. More information is available here. | Bute playparks The Port Bannatyne and Meadows playparks remain closed while we await our contractor returning to make good the defects/snagging issues. Unfortunately they haven’t yet provided a timeframe for this – as soon as we have this we’ll share it. Roads updates The widening scheme on the A8003 is ongoing. Works are on track for completion in line with the licence agreement with the adjacent landowner by the middle of August. Capital works on Bute are due to start on Monday with schemes in Rothesay town centre around the Castle area, and at Kerrycroy and Lubus. Where necessary we’ll undertake letter drops in advance of any disruptive works. We expect all schemes to be complete within the next four weeks. As part of the capital works we will also surface the temporary road realignment at Ettrickdale. | New lining vehicle Our new lining vehicle is providing us with the opportunity to explore commercial opportunities alongside our own lining works. We’ll shortly be undertaking the first external scheme with it which is lining at the Renewi operated household waste recycling centres (HWRCs) across the area. |