Roads and Infrastructure

Weekly member briefing

Edition 208: 15th August 2025

All of this year’s previous weekly briefings can be accessed in order here

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates On Monday we’ll begin the next phase of capital works on Mull – this will be across various sites initially in the Bunessan area before moving to Kinloch and Pennygowan. | Roads updates Works at East Montrose Street and Upper Glenfinlas Street are due to be finished this week. From Tuesday, the team will begin work on Rhu Road Higher, then continue to the A814 at the Ardencaple Hotel, before moving on to Woodlea Crescent. The grass cutting schedule will re-commence next week with priority on the road verges. | Roads updates Following a site inspection yesterday, the Kilenannan Bridge on the U024 has now re-opened. Works included: - Construction of three new reinforced concrete aprons for the scoured abutment and two central piers. - Scour protection to the Upstream embankment. - River Invert repairs using locally sourced stone and a reinforced concrete slab. - Clearance of the build up of gravel material to all spans. Capital works on Islay are due to restart week beginning 18th August. Ground investigation works – Lochgilphead depot These works have progressed really well this week, with all trial pits and bore holes in the County Yard site completed, all around the existing operation with no interruption to services. Most of the work at the Monydrain site are complete, with the outstanding bore holes due to be completed Monday/Tuesday next week. | Roads updates Capital resurfacing works at Argyll Street are now complete. Planing for capital surfacing works, Tighnabruaich. Capital resurfacing, Argyll St complete Capital resurfacing Sandbank Rural grass cutting, B8000. Bute Assisting Cowal Capital Works Lining Vehicle Bute Capital sites | School Transport Schools returned this week, and bar a couple of small issues, the restarting of the school transport behemoth was a success. Multiple "new" contracts being awarded in Mid Argyll, Colonsay, Tiree and Bute this week for school transport and local bus services. I say new, but these are continuations of previous contracts with small modifications to reflect current pupil numbers, and all have been awarded to the incumbent operators. We also recruited for a new Administration Officer - School Transport to replace Andrea Moir who has moved to a post in HR. We have been able to recruit Fiona McTaggart to this post from within the team. |

Kilennan Bridge