Roads and Infrastructure

Weekly member briefing

Edition 213: 19th September

2025

All weekly briefings can be accessed here

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates Following the completion of the capital jobs the team are providing assistance to the squads working in the MAKI and Cowal area. Kilninver Bridge All slabs have now been installed. This week’s final planned overnight closure has allowed the final surfacing of the bridge deck to be carried out. The next planned activities are: • Installation of scour protection at the bridge’s eastern abutment, • Final masonry repairs, • Reinstatements of works site extents, • Remaining, minor elements of works, • Demobilisation from site by the contractor. There are no further planned night closures at the bridge for these emergency works. | Roads updates The team has been carrying out general maintenance tasks, including ditching and pothole repairs. This work also involves drainage improvements on Barbour Road, where a damaged culvert is being unblocked and rebuilt. The second and final round of rural grass cutting along the priority routes was completed this week. Streetlighting We continue to liaise with SSEN regarding outstanding work required at Still Brae, Arrochar. SSEN have advised that they are still awaiting a response from Luss Estates regards confirmation of ownership, and granting a wayleave for a section of this route. They are also looking into possible alternative routes for the underground cable to avoid as much disruption for the residents as possible. Playparks The £170k Play Park tender for improvements to Cove/Kilcreggan, Rosneath, Rhu and Garelochhead received only one tender. As no scoring was required, the Council accepted the bid from Sutcliffe Play, a company previously used successfully at Tobermory Play Park. Food waste bins Due to a supplier issue, we are currently out of stock of food waste bins. We have been advised that our next delivery is expected sometime next week. Once the bins arrive, we will ensure all outstanding orders are promptly fulfilled and delivered to our customers. | Roads updates Surfacing and drainage improvement works have been completed on the UC17 Tangy Road, Kintyre. Capital resurfacing work will commence next on the A846 Ardmenish Flats on Jura. This £100,000 investment will improve the road surface and extend its lifespan. Routine maintenance including ditching and pothole repairs are currently being carried out in Mid Argyll along with the ongoing works at Electric Cottage. Tarbert Football pitch The pump has failed and will be removed for inspection and likely be replaced. Extensive drainage maintenance including clearing culverts, reinstating bunds, refreshing drains, and improving the final outfall to the burn is underway to address the main sources of flooding around the pitch. | Roads updates In Cowal capital surfacing works are ongoing on the B866 Colintraive coastal route. On Bute the team have been focusing on ditching and offlets at Kilchattan Bay and the A844 Kilmory Circle. Balliemore Bridge Replacement Bridge deck waterproofing has been completed, as has the permanent diversion of Openreach equipment. The formation of the road and footpath on the structure is underway. The next planned activities are: • Road surfacing and kerbing • Installation of vehicle restrain barriers and parapets • Opening of the permanent bridge to public traffic • Removal of the temporary diversion and temporary bridge • Reinstatement of the land occupied by the permanent diversion • Demobilisation from site by the contractor. Ardbeg Seawall The works contract for permanent repairs to the collapsed sea wall have been tendered and returns are currently under review. Bogleha recycling centre Biffa, who operate this site on our behalf, have advised us that they are taking delivery of a new site welfare cabin on Monday. This means that the site might need to close for a few hours to allow the new cabin to be safely installed, although delivery times have not been confirmed yet. | Defibrillator signage Following the guidance and recommendations of Transport Scotland and the Scottish Government, we will no longer permit additional defibrillator signage to be added to our existing network. We acknowledge that some signs have previously been approved; however, this will be the council’s position going forward. The Scottish Government advises against mapping or additional signage, as it is believed that signposting may delay the initiation of a 999 call and the start of CPR. Instead, the promotion of the “Chain of Survival” should be encouraged, which involves: - Rapidly calling 999 and requesting ambulance services. - Providing CPR to the patient. - Following guidance from the Scottish Ambulance Service, who will direct callers to the nearest public access defibrillators. |