Roads and Infrastructure

Weekly member briefing

Edition 211: 5th September

2025

All weekly briefings can be accessed here

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates Work is ongoing on the A849 between Salen and Pennygowan, where a £125,000 capital overlay scheme is being delivered to improve the road surface. Once this project is complete, works will begin on the B8073 at Mishnish Lochs. Public recycling bins The public recycling banks for plastics, paper, cardboard, glass and cans have now moved from Tesco car park to their new location in McCalls Terrace. This information has been issued through social media and our website updated Kilninver Bridge Due to the World Stone Skimming Championships this weekend, Kilninver bridge re-opened yesterday morning and there are no planned closures in place this weekend. The next planned night closure will be on Monday 8th September at 21.00. We have a dedicated webpage providing updates on opening times and progress | Roads updates This week we have completed two capital schemes. A scheme on St Modans Way in Rosneath has received an investment of around £15,000, while Church Road in Arrochar has benefitted from approximately £20,000. Both schemes are designed to enhance the longevity and resilience of the roads. Old Luss Road Contractors have been assisting with essential tree-topping along Old Luss Road, ensuring that overhanging branches are managed to improve visibility and maintain safe passage for vehicles and pedestrians. Rhu War Memorial Rhu War Memorial has received a Very Highly Commended Certificate in the Best Kept War Memorial category. This recognition is thanks to the partnership between our employees and the local group who work hard to keep the memorial and its surroundings looking their best | Roads updates Drainage works have now completed on the UC17 Tangy Road. Surfacing work is scheduled to commence next week. On Islay, the team have been completing the culvert replacement at Springbank, and the road is scheduled to re-open today. Further repairs to more significant defects on the B8016 are planned for October, once additional materials become available. This may require a closure however, if so, we will ensure this is communicated with members and the local community. Islay Streetlighting The contractor has confirmed their availability to assist with the outstanding street lighting faults across Islay that require excavation works. These works are scheduled to take place from mid to late October. During this period, our engineer will also attend to all reported dark lamps. | Roads updates Last week the team completed capital resurfacing work on the B800 Shinty Brae and the A8003 Royal Brae. The gully motor has been in attendance following the completion of these schemes to ensure all drainage is clear. Capital resurfacing works on the Glenbranter road at Glendaruel, Strachur are ongoing and progressing well. Bute On Bute we are carrying out repairs to safety defects that have been identified through inspection. We are currently liaising with lining contractors to complete the outstanding lining works at the recently finished capital schemes. Our target is to have these works completed during the week commencing 15th September. | School warning lights Swarco, the contractor responsible for managing our illuminated signs have advised that a software issue affecting school signs nationally has been identified, specifically relating to calendar entries. While this issue has now been resolved, each affected site requires a software update. Swarco have requested replacement programmed SD cards for the sites, and once these are received, arrangements will be made for the affected signage at Toward Drumlemble, and Kilmichael Glassary to be updated as a matter of priority. We are aiming for this work to be carried out early next week. |

The newly created public recycling space on McCalls Terrace, Oban