Roads and Infrastructure

Weekly member briefing

Edition 217: 17th October

2025

All weekly briefings can be accessed here

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre, and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates Next Monday we will be resurfacing the car park in Lismore. We are liaising with the local community council about these works. On Sunday the team will be starting nightshift surfacing and patching in Oban town, starting on Soroba Road. We’ve chosen to undertake these works at night to minimise disruption to the travelling public on what are busy and often congested routes. We will also be starting a footway extension in Craignure, where we will be extending the existing footway around to the village hall, creating a safe walking route for the benefit of the community. We’re delivering this scheme thanks to funding secured from the Scottish Government’s road safety fund. Grubin rockfall Additional signage was installed along the route last week to ensure the road closure is more clearly visible to drivers. | Roads updates We are carrying out footway resurfacing works on Dalmore Crescent, Helensburgh this week and next, this is part of a £30k capital scheme. Contractors are also onsite completing gully cleaning in Kilcreggan and Rosneath. Storm damage – Glen Luss Next week we are carrying out repairs at the landslip site in Glen Luss caused by heavy rainfall during Storm Amy. The work includes enlarging the existing culvert to help divert water away from the site. Lining The lining contractors have been undertaking machine lining works (edges and centre lines) on surface dressing and capital sites. | Roads updates The Kintyre squad continues to focus on revenue works, including pothole repairs and drainage improvements. Some members of the team are also assisting in Mid Argyll with surfacing works on the A819. Progress has been made on the badger issue at Glen Shira. The team met with a badger expert, last Friday, and we are now awaiting his report with recommended remedial measures. The damaged signage at the Carradale car park has been fully replaced, providing a significant improvement. Islay streetlighting Following the recent support provided by our contractor on Islay, we are pleased to confirm that all identified section faults in Port Ellen have now been fully addressed and resolved | Roads updates The teams have been focusing on general maintenance across both areas, including pothole repairs, ditching, and other related works. Kingarth cemetery We were on site on Tuesday this week, undertaking ground investigations on farmland adjacent to Kingarth Cemetery,with a view to scoping out a possible cemetery extension. Cowal aires project Following funding approval at Policy and Resources to develop an aires site in Cowal, we have a site meeting next week with the local team to discuss delivery and phasing of the works. We want to tie this scheme in with a major streetlighting capital scheme in Innellan which will be progressed before the end of the financial year. We will use the site identified for the aires facility as a setting down area/compound for the street lighting job and then deliver the new motorhome parking bays as part of the demobilisation and site clear up. Tying these schemes together is a good use of resources and will also ensure the aires site is delivered in time for the next tourist season. Glendaruel public convenience The public convenience at Glendaruel is in very poor condition – both the roof and structure need significant investment. In light of these issues, its low use and the fact that there is no capital funding available/identified, we are going to make moves to close the facility on the basis that it is at the end of its economic life. | Biffa site conversion works Biffa aim to complete the Moleigh conversion works by the end of this month, transforming the site into a waste transfer station. They will then move on to Lingerton shortly afterwards. Once Lingerton is complete, Biffa expect to begin work at Dalinlongart, with a provisional start date in early December. Contactless payment at Electric Vehicle Chargers We have this week submitted a funding bid for £300,000 to replace nine electric chargers that are unable to comply with the new contactless payment regulations. The age of the chargers means they cannot be retrofitted with a card payment terminal. If we are successful in this funding bid this will deliver an additional improvement to the network over and above the network improvement and development planned for the £1million of funding we have received from the Electric Vehicle Infrastructure Fund, which will be the one of the subjects discussed at Monday’s member seminar. |