Roads and Infrastructure

Weekly member briefing

Edition 231: 6th February

2026

All weekly briefings can be accessed here

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre, and the Islands | Bute and Cowal |
| --- | --- | --- | --- |
| Roads updates Surfacing work on Achleven Road has now been completed. Shrub clearance to improve sightlines will now commence along the A816. On Mull, the team have now completed four weeks of shrub cutting across the island. They will shortly commence road improvement works on the A884 at Fishnish, widening the road to improve traffic flow. These improvements will help manage ferry-related traffic, which can often cause congestion. Oban pontoons Shearwater Marine Services will begin repair works at Oban North Pier Pontoons on Monday, starting with site mobilisation and the setup of their compound. The work will initially focus on topside tasks before progressing to underwater elements, including the reconfiguration of the breakwaters. Notices to Mariners will be issued as needed, and all harbour and pontoon users are asked to stay alert and follow any guidance provided. The programme is weather-dependent, and further updates will be shared as the work progresses. Degnish coastal protection works We’ve included below a photo of the new rock armour and road surfacing at Degnish. | Roads updates This week the team have carried out repairs to a drainage pipe on Aros Road, and work is ongoing with repairs to a culvert on Shore Road, Shandon. Next week, the team will install an uncontrolled pedestrian crossing at Hermitage Academy to improve pedestrian safety in the area. Lining Lining contractors have been completing the marking of disabled bays and lining work required on Main Road, Cardross, this work had previously been delayed due to the weather conditions. Strathclyde Partnership for Transport (SPT) Funding We have submitted a bid to SPT for funding to enhance bus infrastructure in Helensburgh and Lomond for the upcoming financial year. We are aiming to secure between £200,000 and £300,000 to support improvements that will benefit local bus services and passengers. Cardross Crematorium The crematorium will be closed Monday 9th and Tuesday 10th February to allow for servicing of equipment. | Roads updates The team have been carrying out a range of repair works identified following Storm Eowyn, focusing on damage along the C42 at Loch Sween. Edge-strengthening works have also been undertaken along the A819, to improve carriageway resilience and prevent further deterioration of the road edge. In addition to these activities, the team have been supporting the street lighting team by assisting with repairs required at Kilmichael Glassary. Coastal protection works Coastal repair work is still ongoing across sites on both Islay and Jura. Flooding, Campbeltown We recognise the concerns raised by residents and elected members regarding surface water ponding and flooding experienced in and around The Meadows, Smith Drive and Castlehill during recent periods of heavy rainfall. The Campbeltown Flood Protection Scheme (CFPS) was developed over a number of years to reduce flood risk to properties and key infrastructure. In line with national flood risk management principles which focus on reducing flood risk to properties, CFPS was not intended to protect open spaces such as playing fields or amenity land from flooding, nor to prevent all surface water ponding during or immediately after extreme rainfall. Parts of The Meadows and surrounding land have historically been prone to flooding, reflecting the area’s natural topography and its position as a low point where surface water runoff can accumulate, particularly during prolonged or intense rainfall. The presence of temporary or residual water in CFPS’s detention basins and the adjacent low-lying areas can therefore occur and, in many circumstances, be consistent with how such systems are designed to operate. That being said, we recognise the ponding water and flood incidents the area is experiencing, and whether this differs from what would occur had CFPS not been constructed needs to be understood. We have therefore taken steps to gather further data to establish this. These steps are: - carrying out investigations of the historic drainage infrastructure in the affected area to confirm its condition and performance; - instructed the original CFPS designers to review the flood incidents against the design and construction of the Scheme; - requested that this review considers both Council-held rainfall data and Met Office rainfall data, to assess recent rainfall events against CFPS’s design specification. This work is intended to: - confirm whether CFPS is operating as designed in this location; - review how the existing drainage systems (that were not included in, or upgraded as part of, the flood protection works) interact with CFPS as constructed; - identify any maintenance issues that may require attention; and - assess whether there has been any unintended interaction between CFPS and the surrounding land or the existing drainage infrastructure. Once this work is completed, we will consider any appropriate next steps and will share findings with residents and elected members. | Roads updates Cowal Scrub cutting along the A886 at Glendaruel to improve visibility, along with machine ditching to clear roadside drainage and reduce the risk of flooding. Gully cleaning is commencing in Dunoon and Sandbank as part of the scheduled gully maintenance programme, helping to keep surface water flowing freely. In addition, machine ditching works are planned for Ardlamont and the B8000. Roads updates Bute Routine road maintenance works will be carried out, including drainage improvements on the A844 at Kerrycroy and Scoulag and on the B881, new yellow road markings on Stuart Street, and patching repairs to the road surface on Bridge Street and Robertson Drive. Ardbeg seawall Works are ongoing for the permanent seawall construction. Additional drainage repairs to broken gullies network that were causing standing water in front of residents houses across from the works are also underway. |