Roads and Infrastructure

Weekly member briefing

Edition 239: 2nd April

2026

All weekly briefings can be accessed here

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre, and the Islands | Bute and Cowal |
| --- | --- | --- | --- |
| Roads updates Surfacing work at Oban Airport completed today. Scrub cutting continues this week and next, alongside general maintenance. North Pier Pontoons - Breakwater repairs update Over the last two weeks, significant progress has been made across the breakwater system as we continue working toward re-opening. All units have now been relocated, including the most damaged units, which have been moved to the outermost sections of the breakwater. The damaged unit has been temporarily secured in position using strops and lever hoists. While this unit will still operate as a breakwater, it will not be available for berthing this season and remains scheduled for full replacement over the coming winter, as previously advised. Unfortunately, on Sunday 29 March, one of the aluminium cleats being used to support the temporary strops failed during a period of high wind and swell. This was repaired on Monday 30 March, and the unit has now been brought back into alignment with additional fixings in place. To prevent similar issues, all aluminium cleats involved in maintaining this connection will be replaced with stronger stainless-steel rings. The final bridge was also dropped back into place at the end of last week, which was very welcome news for the harbour team. However, this section still requires new decking, so it will remain closed until the replacement decking is received and installed. With diving operations now complete, the Harbourmaster was able to reopen the finger berths from the evening of Wednesday 31 March. We also hope to reopen Breakwater 1 before the end of this week, albeit with some restrictions. This will be confirmed via a Notice to Mariners, so please keep an eye out for updates - Notices to Mariners ¦ Argyll and Bute Council Work is still ongoing on the topside of Breakwaters 2 and 3, as well as the bridge section mentioned above. These areas will be reopened in a phased manner. As noted previously, some minor restrictions on parts of the breakwater are likely to remain in place, and these will continue to be communicated through Notices to Mariners. We continue to thank everyone for their patience and support as we complete these final stages and move toward fully reopening the facility. | Roads updates We are installing around 70 metres of new pipe along with inspection chambers at Shore Road, Shandon which will help to alleviate historic drainage/flooding issues. Colquhoun Square – CHORD legacy funding An online survey should be available shortly on the Council website. It will run for four weeks. We’re keen to hear people’s views on potential improvement options for the Square. This is in the context of just under £60,000 of available CHORD legacy funding. Helensburgh public toilet We are looking to install roller shutter doors at this facility to prevent ongoing vandalism issues. Once these are installed, we will have the payment door system repaired. Arrochar EVC The old EVC in the Luss Estates car park has now been removed at their request. Our new charger in Glen Loin 2 should hopefully be up and running soon. We are working through some contractual issues with the installer and supplier – a part is on order and should arrive around 7th April. | Roads updates The team have been working on potholing, signage replacement and general maintenance across MAKI this week. Bruichladdich footway Work continues on the footway and road improvement works at Bruichladdich. EV hub on Islay Following approval of the recent report to EDI on the EVC strategy, we’re happy to advise that we have identified some possible sites for an EV hub on Islay, and are currently exploring options. As advised in the report there was no Council car park on the island that was suitable for a charging hub. One potential site is our current yard on Gortanvogie Road, although development of that site for an EV hub would be contingent on progressing the depot rationalisation project on Islay and moving our operations out to Gartbreck. We will continue to develop site options ahead of bringing developed proposals back to committee. | Roads updates The team have been potholing in Loch Striven area, as well as Dunoon town centre, A886 Colintraive, and the C9 Whistlefield. The roadmaster has been working in the Lochgoilhead area and scrub cutting has been underway around St Catherines. New bus stop Rothesay A new bus stop has been installed at Robertson Drive. Cowal aires project There is an emerging requirement for a change of use planning application for this project – we are awaiting pre application feedback from colleagues in Planning then will progress the necessary application. |