Roads and Infrastructure

Weekly member briefing

Edition 240: 16th April 2026

All weekly briefings can be accessed here

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre, and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Roads updates The team will be commencing capital surfacing works on the A884 Fishnish Road on the Isle of Mull. This £50k overlay scheme forms part of the ongoing investment in the island’s road network and is designed to improve the condition and durability of the carriageway. This is a scheme carried over from last year due to delays with materials. In Lorn we are carrying out edge strengthening work on the A819 at Kilchurn Castle View. conducted, the road would continue to remain closed for public safety. Oban breakwater repairs We have reinstated water connections to all breakwater pedestals ahead of the annual inspection and water sampling programme, including repairing pedestals damaged last season. The water supply has been restored and the system fully flushed. Although final sampling results are still pending, enough progress has been made to reopen Breakwater Leg 1, allowing use by cruise tenders and larger vessels once harbour staff confirm water availability. Breakwater Legs 2 and 3 remain closed pending completion of minor works, including cabling reinstatement, bridge guide posts on Bridge 2, new decking on Bridge 3, and replacement of cleats. These legs will reopen once the works are safely completed. | Roads updates Drainage improvement works have been completed on the A818 cycle path. A 26‑metre pipe has been installed to improve water flow and prevent further erosion of the route. The roads team have been assisting the streetlighting team with the installation of replacement columns and HDU’s. Cyclic gully maintenance will commence gain next week as the gully motor is back in the area. Streetlighting We have installed the last of the replacement columns across the area and have requested assistance from Scottish Power for the transfer of supply. Barge Court / Guthrie Place We are aware of a fault affecting a number of lights in this area. Scottish Power have been notified and have provided us with a target completion date of 2nd June although we expect this work to be carried out beforehand. We also have a number of faults on the system that require tracking / excavation work. We have secured a contractor who will be providing assistance the last two weeks of May | Roads updates | Roads updates The Cowal team have been carrying out pothole repairs across the road network, including in Dunoon town centre. Ditching and scrub cutting are ongoing at Clachaig to improve visibility for road users, along with additional scrub cutting and culvert clearance on the C10 Toward South. The team have also completed a number of footway repairs in Tighnabruaich. The team on Bute have been carrying out footway improvements at Inkerman Terrace. The works have included levelling a dip in the footway and resurfacing. Repairs are being carried out across the island, addressing defects that have been identified through inspection. | Capital Programme Various contractors have notified the Council of increases in the cost of materials. These increases are being driven largely by the ongoing conflict in the Middle East due to higher fuel and transportation costs. The impacts are likely to have an effect on the capital programme, however, we are working closely with colleagues in Procurement and with contractors to actively monitor costs on a monthly basis and will ensure members are kept updated with any changes. |