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	Bute and Cowal
	All areas

	
Roads updates
In Mull, capital surfacing works are continuing in the Dervaig area, with works progressing well. Next week, surfacing operations are scheduled to move onto the B8073 Tobermory to Dervaig road as the programme continues.
In Lorn, Roads Operations teams are undertaking edge strengthening works on the A819 to help maintain carriageway integrity and resilience along the route.
Oban Breakwater Repairs 
Since the last update, further progress has been made on the North Pier pontoons, with Breakwater Leg 2 now reopened to users. This marks a significant increase in available berthing area and represents an important milestone towards full reinstatement of the facility.

A small amount of outstanding work remains on Breakwater Leg 3. This includes the installation of pad eyes to maintain connection of the damaged units and installation of electrical cabling to all the breakwaters.
In addition, part of the final section of Leg 3 will remain permanently closed until replacement pontoon units can be installed as part of the planned works programmed for the coming winter period.
Once the remaining works are completed and safety checks satisfied, the remainder of Leg 3 will be opened where possible.

	
Roads updates

In Helensburgh and Lomond, Roads Operations teams have been undertaking sightline improvement works at Argyll Road, Kilcreggan, to improve visibility for vehicles emerging onto the B833 by exposing the junction and improving forward visibility.

Alongside this, teams have continued to progress routine housekeeping and maintenance activities across the area, including pothole repairs and other reactive roads maintenance works.

Next week, preparatory patching works are scheduled in advance of surface dressing works on the route between the Commodore Hotel and Manse Brae in Rhu, with pre-surface dressing patching works taking place on Cairndow Avenue and adjoining sections of the route.

	
Port Charlotte bus shelter 

On Islay, preparatory works are progressing in Port Charlotte in relation to the proposed installation of a new bus shelter. The works involve the removal and repositioning of an existing wall further back from the footway into an adjacent grassed area within the cemetery boundary in order to create sufficient space for the shelter infrastructure.
While there are no records indicating the presence of graves within the proposed work area, trial dig investigations are scheduled to take place shortly to confirm the ground conditions and ensure the area is suitable for the proposed installation works.

Roads updates

Works on the Moss Road, Crinan have successfully completed this week. Next week the team are focussing on pre surface dressing patching at Low Askomil and Glenbarr. 

	
Roads updates

In Bute, staff continue to support election-related activities, including the uplift of ballot bags to Lochgilphead and delivery of polling booths. Staff training activity has also been ongoing this week.

In Cowal, drop kerb improvement works are continuing on Queen Street, while street lighting works and ditching operations are ongoing in Innellan. The Roadmaster remains deployed in the Glenbranter area undertaking carriageway maintenance activities.

Additional operational works this week include gully emptying in St Catherines, lining works in Glendaruel and Lochgoilhead, ditching works in the B8000 Barnacarry area, and offlet/culvert works in St Catherines.

Election-related support activity has also continued in Cowal, including ballot bag uplift operations and polling booth deliveries in Dunoon.

North Bute cemetery 

At North Bute Cemetery, works are progressing on the newly installed access road to the rear of the cemetery site.



	
Election support

Roads and Infrastructure Services teams have supported election operations across Argyll and Bute throughout the week. This has included the delivery and collection of polling booths and associated equipment, transportation of ballot boxes, and logistical support linked to the count process. This work has required close coordination across multiple operational teams and areas to support the safe and efficient running of the election process.
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