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Roads updates
Roads teams have completed the capital-funded surfacing scheme on the C63 at Inveroran, delivering improvements to carriageway condition and ride quality. Attention now turns to the B8074, where surfacing works are scheduled to commence on Monday as part of the ongoing investment programme.
Across the area, the annual grass cutting programme is now underway in Lorn, with crews working through planned routes to improve visibility and maintain the roadside environment. On Mull, the Jetpatcher continues to undertake targeted carriageway repairs, while roads teams are also carrying out follow-up works associated with recently completed capital projects, including verge reinstatement, minor surface corrections and general site tidy-up activities to ensure schemes are fully completed and presented to the required standard.


	
Roads updates

This week the team has been resurfacing Pier Road in Rhu around the painted roundabout. This will be relined shortly

Scrub cutting works are being undertaken at a number of locations across Helensburgh and Lomond to improve visibility and safety. This includes sightline improvements at the Peace Camp cycle path crossing and at bus stops throughout the area.

A significant carriageway resurfacing scheme will commence next week on Golfhill Drive, Helensburgh. The £115,000 capital-funded project will involve inlay resurfacing works and is expected to be on site for approximately two weeks. The investment will improve carriageway condition and extend the operational life of the carriageway. 

Helensburgh Waterfront Public Convenience

New roller shutters have now been installed at the Helensburgh Waterfront public conveniences as part of ongoing efforts to protect the facility from vandalism and reduce maintenance costs. The installation has been completed and operational staff have been provided with the necessary training and access arrangements to support day-to-day operation of the facility. 
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Advance Notice – Changes to Islay Ferry Services from 2 June

Residents, businesses and visitors are advised that from Monday 2 June all ferry services to and from Islay will operate via Port Askaig as Port Ellen Ferry Terminal closes to allow major redevelopment works to commence.
The closure forms part of CMAL's project to upgrade and modernise Port Ellen Harbour and Ferry Terminal, with works expected to continue over the next three years.
As the new arrangements are introduced, travellers are encouraged to allow additional time for their journeys, follow signage and directions from on-site staff, and park responsibly around Port Askaig to help minimise disruption.

Anyone planning travel to or from Islay and Jura after 2 June should familiarise themselves with the revised arrangements and check ferry information before travelling.
Further information on the project is available from CMAL.

Roads updates

The annual grass cutting programme commenced on Wednesday and is expected to continue over the next eight weeks. Works will be carried out across the Kintyre road network to maintain visibility and improve road safety 

Following an extended period out of operation, the Roadmaster patching machine is scheduled to return to service in the MAKI area next week. The specialist equipment will support the delivery of targeted carriageway repairs and help address defects across the local road network.

Preparatory works are underway on the B840 at Bellanoch ahead of planned carriageway surfacing improvements. The advance works will ensure the route is ready for the forthcoming resurfacing programme and associated investment in the network.

In Kintyre teams are undertaking gully and channel improvement works on Davaar Avenue, Campbeltown, to improve drainage performance and help reduce the risk of standing water on the carriageway.

Preparatory works are underway on a number of routes ahead of this year's surface dressing programme, including Machrihanish Road, Low Askomil and the Glenbarr Loop Road. Surface dressing operations are currently anticipated to commence around the middle of the month, subject to weather conditions and operational requirements.

Roads teams on Islay continue to support both routine maintenance activities and preparations for the forthcoming capital programme. Throughout the Fèis Ìle festival period, crews have been emptying public bins daily to help maintain local communities and visitor destinations during one of the island's busiest periods.

Elsewhere, new car parking signage has been installed at Bowmore and Port Ellen car parks, a number of missing road signs have been replaced, and verge cutting operations have been undertaken across the island over recent days. Teams have also continued pothole repairs at locations throughout Islay.

Looking ahead, capital works are scheduled to commence next Wednesday, with surfacing works planned in Bruichladdich following completion of recent footway improvements. Further surfacing activity is programmed at a number of locations across the island over the coming weeks, subject to weather conditions and ferry availability.



	
Innellan street lighting investment

Preparatory works continue for the forthcoming street lighting renewal scheme in Innellan. Materials for the £300,000 investment project have now been delivered to site, with programming arrangements currently being finalised. The scheme will see the replacement of approximately 70 street lighting columns and associated infrastructure, improving network reliability and reducing future maintenance requirements. Roads operatives are also undertaking HIAB training to support delivery of the works in-house where appropriate.

A815 Sandbank Road Safety Concerns

Following recent concerns raised regarding two road traffic incidents on the A815 at Sandbank, Roads and Infrastructure Services have sought further information from Police Scotland to better understand the circumstances and any contributory factors. Initial review of available collision data has identified no recorded injury collisions on this section of the A815 in recent years, although officers note there can be a delay before incidents are reflected in the database. Further assessment will be undertaken once additional information becomes available to ensure any necessary road safety considerations are fully explored

Cothouse Bridge
 
Procurement is now underway for the Cothouse Bridge improvement project, with the tender issued this week Subject to a successful procurement process, contract award is anticipated in July, with the contractor then expected to have up to four months to complete the works. The £650,000 scheme is being funded through the Scottish Government's Local Bridge Maintenance Fund. Current proposals envisage the bridge remaining open to traffic for the majority of the works, with any necessary restrictions expected to be limited and potentially undertaken during overnight periods where required.

Roads updates

Preparatory works continue across Cowal ahead of the forthcoming surface dressing programme, with teams carrying out advance maintenance and patching works to ensure routes are ready for treatment.

The Roadmaster patching machine and gully cleansing team are currently operating throughout Cowal, undertaking carriageway repairs and drainage maintenance to improve road condition and network resilience.

Tree clearance A886

Roads teams responded to a sizeable tree fall on the A886 today. The obstruction was removed and the route made safe to minimise disruption to road users.
	
Summer Bedding Programme Underway

Delivery of this year’s summer bedding plants has now commenced, with stock arriving at Lochgilphead before being distributed across Argyll and Bute. Amenity Services teams are currently transporting plants to local areas and will begin seasonal planting displays in towns and villages over the coming weeks, helping to enhance public spaces and community environments ahead of the summer season.




	
image1.jpeg




image2.png




