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Roads updates
Surfacing works have now been completed at Ganavan in Oban, improving the condition of this well-used route.

The team is currently undertaking roadside grass cutting on the island of Lismore as part of the seasonal maintenance programme.

Next week, the Oban team will be deployed to Mid Argyll to carry out edge strengthening works on the A819. These improvements are being funded by Scottish and Southern Electricity Networks (SSEN) in support of a major infrastructure project which will see increased HGV movements on the route. This represents a positive partnership approach, allowing investment in the road network ahead of the additional traffic.

The temporary redeployment reflects wider operational planning across the service, with the Mid Argyll and Kintyre roads teams scheduled to travel to Islay and Jura to deliver the previously deferred surface dressing programme.
The Oban team has also been supporting infrastructure improvements at Oban Airport, carrying out works on the access road serving the new business park development.

	
Roads updates

The team has been focused on seasonal roadside maintenance, with significant progress being made on verge grass cutting across the area. This week, crews have been working along the full length of the A814 between Cardross and Garelochhead, as well as on the B833 between Coulport and Cove.

In addition, scrub cutting has been taking place in the Coulport and Kilcreggan areas to improve visibility, maintain clear road corridors and address overhanging vegetation on the local road network. This work directly responds to concerns raised by road users and forms part of the area's ongoing vegetation management programme.

East Clyde Street, Helensburgh

A Temporary Traffic Regulation Order has now been made to support the ongoing closure of East Clyde Street following the emergency closure required due to a dangerous building. While the Order provides legal authority for a closure of up to 12 months, officers continue to work with all parties to minimise disruption, and reopen the road as soon as it is safe to do so. The traffic management arrangements remain under review, with further changes to traffic flows to be considered if required.

	
EV chargers

Replacement electric vehicle charge points have been installed this week at Manse Brae, Lochgilphead and The Avenue Car Park, Inveraray. These works form part of the ongoing modernisation and renewal of the Council's existing charging network, replacing ageing infrastructure to improve reliability and reduce maintenance risks ahead of the planned expansion of public charging provision through the Electric Vehicle Infrastructure Fund (EVIF) programme.

Roads updates

Roads teams have been carrying out structural patching and overlay works on the A819 this week, helping to strengthen the carriageway ahead of increased HGV traffic associated with forthcoming infrastructure works in the area.

Next week, the team will mobilise to Jura to begin a programme of laying deferred set material at a number of locations across the island. 

Bin collections

A vehicle breakdown resulted in some scheduled general waste collections in Lochgilphead and Tarbert being postponed on 2 July. Catch-up collections are being undertaken, with commercial and household general waste in Tarbert due to be collected on 3 July and household green bins in Lochgilphead on 6 July.

A83 Kennacraig 

BEAR Scotland, on behalf of Transport Scotland, will undertake carriageway resurfacing works on the A83 south of Kennacraig Ferry Terminal from 16 to 27 July. Works will take place overnight (7pm–6am) with road closures in place during working hours and hourly escorted amnesties to accommodate ferry traffic, local bus services and other road users. The road will reopen each morning with a temporary 30mph speed restriction until permanent road markings are reinstated. The works are intended to improve road surface quality and safety on this section of the trunk road.




	
Roads updates

Seasonal maintenance remains the main focus across Bute and Cowal, with verge grass cutting continuing across the road network on Bute and along the B836 in Cowal.
Staff on Bute have also been undertaking chainsaw training to support operational resilience, while the Roadmaster has been carrying out pre-surface dressing preparation works ahead of the forthcoming programme.
In Cowal, surfacing works are progressing on the C9 at Ardentinny. Teams have also been carrying out culvert maintenance and drainage works in the Ardnadam and Park Road, Innellan areas to help maintain the resilience of the local road network.

Guildford Square bus shelter

As an interim measure while longer-term replacement options continue to be explored, officers are engaging with the Council's Property Maintenance Term Contractor to assess whether replacement Perspex roof panels can be installed. The aim is to prevent water ingress through the damaged roof and improve conditions for passengers using the shelter while a permanent solution is developed.
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