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	Oban, Lorn and the Isles
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	Mid-Argyll, Kintyre, and the Islands
	Bute and Cowal

	
Roads updates
The team is currently undertaking capital surfacing works on the B8035 at Glen Seilester, Mull.
This £75,000 investment will improve the condition of the road surface, enhance safety and help extend the lifespan of the carriageway, reducing the need for more extensive repairs in the future.
Tobermory Town Clock 
Our Property Services team, who are coordinating the repair at the town clock, have confirmed that work is expected to commence during the week beginning 14 September or 21 September.
Unfortunately, there has been a delay due to difficulties in securing a suitable cherry picker for the island. However, this has now been arranged, and the works are expected to proceed within the timescales outlined above. 

Streetlighting 
Our engineer is going to be on Mull next week repairing faults and also replacing the lighting column on the Fhionphort ferry slip 
	
Roads updates

Surfacing works at Corrie Place have now been completed.

Works on Duncan Road will continue into next week and will be followed by machine patching works on Havelock Street.

Alongside these planned works, the team will continue to carry out general maintenance and housekeeping activities across the area to help maintain the road network and surrounding environment.

The gully motor has recently been operating in Garelochhead and Rhu, undertaking routine cyclic maintenance to ensure drainage systems remain clear and functioning effectively.

Scrub cutting along the A817 is scheduled to commence next week and is expected to take approximately two weeks to complete. 

Appropriate traffic management measures will be in place throughout the duration of the works to allow the contractor to carry out the operation safely while minimising disruption to road users.
	
Roads updates

Surfacing works will be completed next week on the A819 at Electric Cottage.


In Kintyre the team have been carrying out routine road maintenance repairing defects that have been identified through inspections.




A816 Bealach Mor, Ardfern

Rock scaling works have been carried out on A816 at Bealach Mòr, Ardfern to scale loose material identified at the joint sets on the rock slope at the south side traffic light which appear to have opened further – all before colder winter weather to prevent rockfall onto the road.

The tender for the A816 Bealach Mor Permanent Solution Business Case has been published to Public Contracts Scotland.  This procurement will secure specialist consultants to advance the Business Case, ground investigations, environmental impact assessment, and statutory consents.  The contract award is scheduled for late 2026 / early 2027, maintaining our project pipeline toward the main Design & Build construction phase.
 

Islay

Following the successful use of deferred-set surfacing material on Jura and Gigha earlier this year, surfacing works using the same material are now planned to commence on Islay. 

The first site is located on the A847 between Port Charlotte and Nerabus. Works are now provisionally expected to begin on 15 September. This date remains subject to confirmation of vessel availability.


Marine Licence applications 

Public information events will be held on Gigha and in Tayinloan on 8 and 9 September to hear community views on Marine Licence applications for dredging and construction works. This is to support ferry infrastructure upgrades. 

As well as being able to attend drop-in events, you are invited to fill in a short online consultation prior to the events. For more information, please visit: www.argyll-bute.gov.uk/my-community/community-planning/consultations/consultation/gigha-and-tayinloan-ferry-infrastructure 

	
Roads updates

On Bute - Capital surfacing works on the A844 Greenwood Cross and Quogoch sites are now complete. 

Surfacing works are currently underway on the A844 between Meikle Kilchattan and Culvene. This project represents an investment of £43,450 to improve the condition and longevity of the road surface.

Once these works are completed, the team will move on to the C3 Plan Road to carry out further surfacing improvements.

This scheme forms part of an ongoing programme of road resurfacing works and continues previous investment along the route towards the road end.


In Cowal – Following the completion of the surfacing works on Argyll Street and George Street we have carried out lining works in both locations.

In addition, required lining works have been completed on the B8000, A886, C10, C9 and the B836.

Rural grass cutting along our priority routes is ongoing this is the second and final cut for the year.

The team have continued to assist with any preparation works for the Cowal Highland Gathering.
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