Roads and Infrastructure

Weekly member briefing

Edition 69: 7th October

Roads and Infrastructure

Weekly member briefing

Edition 69: 7th October

Please find below a brief update on various key areas of work. These briefings are also available for reference as part of the various information resources available on the new Member Zone system

Please let us know if you find these briefings useful and if there is any specific information you would like or alterations to the format.

The updates are designed as a resource for you to be able to answer constituent queries.

You can find details of notable service disruptions on key service areas like bin collections and street lighting on the Council website here

As well as the updates on notable roads schemes in the table below, the whole roads capital programme is available online – you can access the full list of schemes here.

| Oban, Lorn and the Isles | Helensburgh and Lomond | Mid-Argyll, Kintyre and the Islands | Bute and Cowal | All areas |
| --- | --- | --- | --- | --- |
| Weather issues None reported Notable road schemes Footway works at Bunessan on Mull are ongoing. General pothole repairs on Mull in preparation for the Mull rally which commences on 13th October The significant capital works are still ongoing on the A816 Blaran & A819 Claddich sites Salt delivery We were expecting a large delivery of salt as part of our winter service preparations. This comes in by boat to Oban North Pier. Unfortunately the delivery was delayed due to the poor weather but has been rescheduled for the coming week. We will hopefully be able to provide some pictures of the operation in the next briefing. . | Weather issues A fallen tree was reported in the early hours of Wednesday 5th October on the B833 between Mambeg and Rahane. Our crews attended however the tree couldn’t be removed with hand tools. A temporary road closure was in place until operatives could attend in daylight hours. The tree was removed and the road re-opened around 9.30am Another fallen tree was reported on the same stretch of road in the early hours of Friday 7th October and our standby crew were able to remove it on attendance Notable roads schemes The £80,000 capital scheme at Rockville on the B833 is now complete with the exception of the lining work which will be carried out by external contractors Capital resurfacing work on the U149 at Ardmore will now commence week beginning 10th October Helensburgh Pier toilets These reopened this week after some repair work that was carried out by our colleagues in Property Services Lining work The lining contractors were expected in Helensburgh this week but have been delayed due to the current weather conditions. Our roads inspectors will liaise with them to provide an estimated return date | Weather issues None reported Notable roads schemes The surfacing work on the B8024 Inverneill road strengthening works are now complete. The road closure will no longer be in effect and next week we will move to normal traffic management to allow for drainage and verging works. These are expected to be complete in the next 3 weeks. Campbeltown Flood Scheme The consultation for Burnside Square was launched earlier this week using various channels like direct mail, through the keep in the loop system, press releases, social media etc. We will monitor the amount of feedback and do further promotion accordingly. The timeframe is flexible depending feedback. In terms of the works themselves, good progress has been made on the detention ponds and associated works in the Meadows area over the past couple of weeks. A full project update was issued earlier today and is available online along with supporting drawings, letters, background etc. on the project webpage. | Weather issues None reported Notable roads schemes The footway capital scheme at Victoria Street is now complete In Cowal the A8003 improvements are scheduled for completion today (Fri 7th Oct) Capital inlay work has begun on the C60 Argyll Road with this expected to be completed next week. Whilst in the area with the equipment the team used the opportunity to carry out some maintenance repairs on McArthur Street and Wellington Street (A815 top end) Inlay work has also begun on Victoria Road and on Monday 10th Oct the team will be completing some left over Surface Dressing work at Corriealt Bridge, Loch Eck Inlay work is where the old road surface is planed off and resurfaced / replaced with new material | Poor weather preparations Across all areas our teams have been checking gullies/drains and culverts in known hotspots and ensuring that they are clear and ready to collect water. Bin replacement scheme The tender has been awarded for the production and delivery of the replacement bins and we now await delivery. The contractor has advised our order will be prioritised however there still may be a delivery timeframe of six weeks The bin programme will focus on bin replacements and where possible combining multiple bins to improve the street scape, with a view to supporting and managing staycation/ increased visitor numbers. Where possible the replacement bins will be 240L wheel bins contained in a ‘street cabinet’ similar to those installed in Oban town centre. These are better bins which increase capacity for some of the older bins and ease loading where wheeled bin can be contained within the street cabinets (which look more attractive and are not susceptible to blowing around in a storm unlike empty wheeled bins). Funding is spilt evenly across the four administrative areas. |